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	To do
	All correct and updated battery schematics are in the hands of the battery companies
-Ask Henry Nortek model see what Nortek has Current vs archive Make for Camera tripod and Rover Folders- PAUL, ALANA, RICH. Ask in March. Roberto said workhorse data are way better to work with compared to Nortek. Extended battery case

	Nov cruise Pulse 67
	Indiana U who Ken knew at Scripps, Tony Rathburn (foram guy), CSU Bakersfield wants to put out foram cages at Station M

	Current meter
	Upward looking (to 50m) ADCP for Rover. Low energy and totally independent, self powered

	Pulse 66 Cruise debriefing
	PAUL- Burnwires- current manual does not match system. Follow up with Joe Borden

	Rover 
	Axis video server- Alana and Rich will test. Ask after maternity leave
Cameras spares: what’s new? Nothing. Ask after maternity leave
Strobes: ALANA has a spare but there is a pressure cycling issue10K lantern shark? Needs testing. Alana made all cabling. Test in pressure tank. Remind in Sept.
Assess all spares in Jan
Paul Rover LF Modem Xducer cable- have Xducer but need cable
MF was 20V
Spare MF cable? $3000 Check sizes on the shells MIN-K MIN-M. Paul to get quotes
Consider getting MF dunker that is compatible with UDB
Assess what o-rings need to be changed in Nov. SAE #4 always put electric tape over the sharp threads.

	Remaining expenses
	2000- 2 x pressure switches for strobes
3000- Modem cables
Chain?
Dropweights?
6000- CHN
Committed Scanning
O-rings
Make a new spar buoy
Beacons/flashers
Remote head/cable
Activate that argos account
Take batteries out of releases from Carson days

	LED lighting-Brett
	Brett and Paul did strobe testing. Spent an evening flashing. There’s some weirdness. Cf ocean imaging (50-100 joules) 
Brett sent lights back to get ti connectors
One died during testing. Sent back. Troubleshooting continues
Make wet cables between LED and camera
Got an email from Ireland—more evaluation needed
Alana to make cables for testing LED lights with far field camera. 
Hung up in customs, coming back with Ti connectors
Johnny mounted xenons
Paul to check on where LED lights are
Brett and Paul to set up Brett’s lights to test some new commands to look into charging time

	Near Field camera
	Brett has a friend using that model and syncing camera systems. 
Still working on Sync 

	Far field camera upgrade
	1. Sync issue
2. Rich ready for SPI (serial peripheral interfacé). Now have a proposed format for storing data (code that runs snappy). Paul to modify firmware to test new board

	Batteries
	June 2016 order Pulse 67 batteries
Camera lithiums
Calendar reminders

	Samples
	Tim Shaw has some of the original splits of sediment trap samples (mercuric chloride)- KEN delinquent

	Strobes
	Old strobes in hard hats, pressure tested. One in Rich’s office and one is in Rover lab. Spares in Rover lab have not been pressure tested. See if we have money to pressure test one of the strobes

	Scanning contract-Crissy
	Cam sled- check in

	Manuscripts
	1. Kathy’s multibeam paper- Ken sent Kathy revisions. Submitted soon
2. Gelatinous zooplankton modelling- Running stats. Infilling SCOC from POC flux data. Consider using integrated  2012 integrations
3. ITS- PDO is a driver of Station M megafauna
4. MBARI anniversary issue. Station M – what engineering and science advancements have been made 

	Proposals
	[bookmark: _GoBack]Waiting for Phase I input- comes in Aug 24th, phase 2 due early Sept

	Larissa
	Nearest neighbour is coming along fine

	Drew
	Not collecting data when moving. Dealing with Matlab

	Danielle
	Exploring patterns of movement in different sized Echinocrepis
9 am meeting with Danielle

	Zip line
	Done

	Jerseys
	Camo PULSE shirts. Stripe for each PULSE cruise. Full jumpers with tassels.  Eric will help with design

	Personnel schedules
	Larissa away next week for gear modification conference. Newport Oregon
Paul and Johnny taking off as often as possible
Alana- out of office May, June, July. Work from home Aug. Should be back in 3 days a week starting in Sept.


 


