| 6 July 2016 |  |
| --- | --- |
| To do | All correct and updated battery schematics are in the hands of the battery companies Current vs archive Make for Camera tripod and Rover Folders- PAUL, ALANA, RICH. Ask in March |
| Nov cruise Pulse 67 | Indiana U who Ken knew at Scripps, Tony Rathburn (foram guy), CSU Bakersfield wants to put out foram cages at Station M |
| Current meter | Upward looking (to 50m) ADCP for Rover. Low energy and totally independent, self powered |
| Pulse 66 Cruise debriefing | PAUL- Burnwires- current manual does not match system. Follow up with Joe Borden |
| Rover | Axis video server- Alana and Rich will test. Ask after maternity leave Cameras spares: what’s new? Nothing. Ask after maternity leave Strobes: ALANA has a spare but there is a pressure cycling issue10K lantern shark? Needs testing. Alana made all cabling. Test in pressure tank. Remind in Sept. Assess all spares in Jan Paul Rover Modem Xducer cable Check sizes on the shells MIN-K MIN-M Consider getting MF dunker that is compatible with UDB Assess what o-rings need to be changed in Nov. SAE #4 always put electric tape over the sharp threads. |
| Wave glider | Standby for updates, calculate location of Rover for Brian/Wave Glider |
| LED lighting-Brett | Brett and Paul did strobe testing. Spent an evening flashing. There’s some weirdness. Cf ocean imaging (50-100 joules) Brett sent lights back to get ti connectors One died during testing. Sent back. Troubleshooting continues Make wet cables between LED and camera Got an email from Ireland—more evaluation needed Alana to make cables for testing LED lights with far field camera. Hung up in customs, coming back with Ti connectors Johnny mounted xenons Brett and Paul to set up Brett’s lights to test some new commands to look into charging time |
| Near Field camera | Rich is working on it. Brett has a friend using that model and syncing camera systems. |
| Far field camera upgrade | - Sync issue - “Busy” issue - Rich ready for SPI (serial peripheral interfacé).Not for June. Now have a proposed format for storing data (code that runs snappy). Paul will email Jose to order a part |
| Batteries | June 2016 order Pulse 67 batteries Will alk bats run the Cam Tripod for 6 months? Calendar reminders |
| Samples | Tim Shaw has some of the original splits of sediment trap samples (mercuric chloride) |
| Strobes | Old strobes in hard hats, pressure tested. One in Rich’s office and one is in Rover lab. Spares in Rover lab have not been pressure tested. See if we have money to pressure test one of the strobes |
| Scanning contract-Crissy | Cam sled |
| Manuscripts | - Kathy’s multibeam paper- Ken sent Kathy revisions. Submitted soon - Gelatinous zooplankton modelling- Running stats. Infilling SCOC from POC flux data. Consider using integrated 2012 integrations - ITS- PDO is a driver of Station M megafauna - MBARI anniversary issue. Station M – what engineering and science advancements have been made |
| Proposals | Laser measure plus pincush correction. Do we need to buy the lasers? Find out from Pilots what’s available. Ask Knutte and Haddock and Kakani- Crissy to do Pincush. - |
| Larissa | Nearest neighbour is coming along fine |
| Drew | There is no model for how to deal with moving current meters |
| Danielle | Exploring patterns of movement in different sized Echinocrepis 9 am meeting with Danielle |
| Zip line | Done |
| Jerseys | Camo PULSE shirts. Stripe for each PULSE cruise. Full jumpers with tassels. Eric will help with design |
| Personnel schedules | June 6th is Drew’s first day Johnny 4th of July week Paul and Johnny taking off as often as possible Alana- out of office May, June, July. Work from home Aug. Should be back in 3 days a week starting in Sept. Paul going on vacation back Thurs July 14th. No pants. |

| name | position | 2016 | Approved for 2016 | left | burn rate |
| --- | --- | --- | --- | --- | --- |
| McGill, Paul R | ENG-Electrical Engineer | 259 | 450 | 191 | 57.56% |
| Sherman , Alana D | ENG-Electrical Engineer | 178.5 | 500 | 321.5 | 35.70% |
| Coenen, Paul E | ENG-Electrical Tech | 1 | 240 | 149 | 0.42% |
| Marion , Thomas L | ENG-Electrical Tech | 75 |  |  |  |
| Rosal , Jose D | ENG-Electrical Tech | 15 |  |  |  |
| Thompson, Ford R | ENG-Machinist | 45 |  |  |  |
| Ferreira, John G | ENG-Mechanical Tech | 340 | 880 | 514.5 | 58.47% |
| Scholfield, James T | ENG-Mechanical Tech | 25.5 |  |  |  |
| Henthorn, Richard G | ENG-Software Eng - Embedded | 179 | 440 | 261 | 40.68% |
| Schlining, Brian M | ENG-Software Eng - Info Eng | 12 | 100 | 88 | 12.00% |
| Kuhnz, Linda | ITD-Video Support | 47.5 | 520 | 472.5 | 9.13% |
| Huffard, Christine L | SCI-Research Tech | 815 |  |  |  |
| Preston, Christina M | SCI-Research Tech | 18 | 240 | 222 | 7.50% |
| Smith, Kenneth L | SCI-Scientist | 885 |  |  |  |