| 30 Nov 2016 |  |
| --- | --- |
| Budget | Beacons- Xios is much cheaper than Novatech. Need to have 5 sets working in March. We need 5 VHF beacons, 3 flashers, and potentially 5 Argos. Look up ACM plus cost Brett possibly buy us a release or something else ~$15K. Alana to see if he truly wants it. If not talk to Basilio about returning them New Strobes… total is $3400/strobe for parts. 8-10 weeks, using German ones. 10K on tripod strobes 10K on beacons/flashers/argos Do we have any capital assets in next year’s budget? 5K for argos. |
| To do | Ask Henry Nortek model see what Nortek has Current vs archive Make for Camera tripod and Rover Folders- PAUL, ALANA, RICH. Ask in March. Roberto said workhorse data are way better to work with compared to Nortek. Extended battery case |
| Update for Chris | Persistence monitoring. Alana- getting more data/measurements for the ship days (10 yr ago, 5 yr ago, now). Using this as a test bed for persistent autonomous technologies that could become more wirespread. |
| Nov cruise Pulse 67 | See debriefing file on PULSE |
| Workhorse | Paull’s old one 300 kHz is best one 6000 m rated, RDI Workhorse. Put it down on its own elevator. Benthos sells an external battery pack. Sample every ten min |
| Rover | Axis video server- TESTED.Confirm new IP with Rich Sharpen port chamber cam focus. STBD is great Cameras spares: can’t remember. Ask monthly 10K lantern shark. Needs testing. Alana made all cabling. Test in pressure tank. Remind weekly. Assess all spares in Jan LF remote head for ducer- directional oilfilled ducer. Not buying yet. Change cables in Nov. and assess in April 2017. |
| Remaining expenses | 6000- CHN |
| LED lighting-Brett | Brett and Paul did strobe testing. Spent an evening flashing. There’s some weirdness. Cf ocean imaging (50-100 joules) Brett sent lights back to get ti connectors One died during testing. Sent back. Troubleshooting continues Make wet cables between LED and camera Check in after cruise- ASK AFTER CRUISE |
| Far field camera upgrade | Need to fix schematics Program spare snappy after cruise test with strobe Look into spare cables for between cameras. We have enough. Remind in Dec make a spare assembly of cable for far field to battery |
| Dewar | Label and photograph |
| Scanning contract-Crissy | Still going- check in |
| Manuscripts | - Kathy’s multibeam paper- Submitted in next week - MBARI anniversary issue. Station M – what engineering and science advancements have been made. Meeting tomorrow |
| Ocean Science 2017 | Paul to present SES Crissy- Persistence monitoring |
| Proposals | NSF-NERC- Due 15 Feb. Park n Rove- how far off is the budget? Labor estimate? Do we need two more battery spheres? |
| Ken | - Chad will look into deeper housings, housing needs to have camera and battery, illumination in separate housing - Send sample and data inventory to all |
| Jerseys | Camo PULSE shirts. Stripe for each PULSE cruise. Full jumpers with tassels. Eric will help with design |
| Personnel schedules | Paul and Johnny taking off as often as possible Alana will be in MWT Paul first two weeks in Jan Crissy gone week before Christmas |