
	12 October 2016 

	Open house
	Open ROV looking positive- Paul to ask about a loaner
[bookmark: _GoBack]Big poster of sediment trap mooring- ANIMALS, LAMINATED SCORE CARD
Monitors (same as last year)
Laptops to play
Check PULSE for time lapse video and sample ROV

	To do
	Ask Henry Nortek model see what Nortek has Current vs archive Make for Camera tripod and Rover Folders- PAUL, ALANA, RICH. Ask in March. Roberto said workhorse data are way better to work with compared to Nortek. Extended battery case

	Nov cruise Pulse 67
	Jen is coming
Colleen?
Henry is coming- FORAM CAGES NEXT WEEK
Indiana U who Ken knew at Scripps, Tony Rathburn (foram guy), CSU Bakersfield wants to put out foram cages at Station M
	Scotchbrite scrubbing pads
	Engineers
	cleaning things
	Crissy ordering

	New anodes
	Johnny
	Get new anodes
	

	6 large rachet strap sets
	Crissy
	Lashing down sedimen traps and other large equipment on deck
	

	Camera tripod o-rings for battery can
	Johnny
	
	

	Short and long  Argos antennas
	Alana has them in the Rover lab
	
	

	Camera lens caps (x2)
	Ken
	
	WE HAVE SOME

	Ream tripod release holes bigger
	
	
	

	Anti-static pad
	Alana in charge
	
	Pack the one from lab

	Some bigger SS Shackles
	Johnny
	
	

	2 Ammo boxes
	Ken
	Not ammo
	

	List of weights to be fabricated before next cruise, purchase of round stock- 10 ft length, hide excess in tin shed)
	

	Enough chain isolaters for all releases
	Benthos – Johnny to look into, Crissy to check up on
	
	

	Argos for SES
	
	
	

	Order two rebuild kits for pressure switch
	
	
	




	Workhorse
	Paull’s old one 300 kHz is best one 6000 m rated, RDI Workhorse. Put it down on its own elevator. Benthos sells an external battery pack. Sample every ten min

	FSI
	Paul to configure

	Pulse 66 Cruise debriefing
	PAUL- Burnwires- current manual does not match system. Follow up with Joe Borden. Progress! Steve McMannus who started an investigation. 

	Rover 
	Axis video server- TESTED.Confirm new IP with Rich 
Cameras spares: can’t remember. Ask monthly
10K lantern shark. Needs testing. Alana made all cabling. Test in pressure tank. Remind weekly.
Assess all spares in Jan
Paul Rover LF Modem Xducer cable- have Xducer but need cable- is in shop- done tested podded ready to go. labeled
LF remote head for ducer- directional oilfilled ducer. Not buying yet. Change cables in Nov. and assess in April 2017.
Will need to make test cable for Rover MF modem. ~1m long- done
Spare MF modem cable on Rover? $3000 Check sizes on the shells MIN-K MIN-M. Paul to get quotes, check spares in alana’s office (and replace) All aprts are in the shop- done
Inspect what o-rings need to be changed in Nov. SAE #4 
Hans has backup MF dunker? Check with him. In progress. Follow through, in our court

	Remaining expenses
	6000- CHN
See if Jared has extra benthos releases we can use as spares

	LED lighting-Brett
	Brett and Paul did strobe testing. Spent an evening flashing. There’s some weirdness. Cf ocean imaging (50-100 joules) 
Brett sent lights back to get ti connectors
One died during testing. Sent back. Troubleshooting continues
Make wet cables between LED and camera
Check in after cruise- ASK AFTER CRUISE

	Near Field camera
	Camera spare- old drop in spare Mark I uses different Eos software. Check laptops for setting up cameras
Alana sleuthing hardware vs software 
Put two camera housings and a strobe in the cold room

	Far field camera upgrade
	1. Sync issue
2. Rich ready for SPI (serial peripheral interfacé)- snappy software
3. Now have a proposed format for storing data (code that runs snappy). Paul to modify firmware to test new board. Rich to get new board.
4. Need to fix schematics
5. Program spare snappy
6. Look into spare cables

	Batteries
	Tom to check

	Strobes
	Old strobes in hard hats, pressure tested. One in Rich’s office and one is in Rover lab. Spares in Rover lab have not been pressure tested. See if we have money to pressure test one of the strobes

	Scanning contract-Crissy
	Still going

	Manuscripts
	1. Kathy’s multibeam paper- Submitted in next week
2. MBARI anniversary issue. Station M – what engineering and science advancements have been made 

	Ocean Science 2017
	Paul to present SES
Crissy- Station M update

	Proposals
	NSF-NERC- Due 15 Feb

	Ken
	1. Ken talking with Chad about See star at apex of bridle of SES and one of the sediment traps
2. Send sample and data inventory to all

	Jerseys
	Camo PULSE shirts. Stripe for each PULSE cruise. Full jumpers with tassels.  Eric will help with design

	Personnel schedules
	Paul and Johnny taking off as often as possible
Alana will be in MWT 


 


