| 12 October 2016 |  |
| --- | --- |
| Open house | Open ROV looking positive- Paul to ask about a loaner Big poster of sediment trap mooring- ANIMALS, LAMINATED SCORE CARD Monitors (same as last year) Laptops to play Check PULSE for time lapse video and sample ROV |
| To do | Ask Henry Nortek model see what Nortek has Current vs archive Make for Camera tripod and Rover Folders- PAUL, ALANA, RICH. Ask in March. Roberto said workhorse data are way better to work with compared to Nortek. Extended battery case |
| Nov cruise Pulse 67 | Jen is coming Colleen? Henry is coming- FORAM CAGES NEXT WEEK Indiana U who Ken knew at Scripps, Tony Rathburn (foram guy), CSU Bakersfield wants to put out foram cages at Station M Scotchbrite scrubbing pads; Engineers; cleaning things; Crissy ordering. New anodes; Johnny; Get new anodes. 6 large rachet strap sets; Crissy; Lashing down sedimen traps and other large equipment on deck. Camera tripod o-rings for battery can; Johnny. Short and long Argos antennas; Alana has them in the Rover lab. Camera lens caps (x2); Ken; WE HAVE SOME. Ream tripod release holes bigger. Anti-static pad; Alana in charge; Pack the one from lab. Some bigger SS Shackles; Johnny. 2 Ammo boxes; Ken; Not ammo. List of weights to be fabricated before next cruise, purchase of round stock- 10 ft length, hide excess in tin shed). Enough chain isolaters for all releases; Benthos – Johnny to look into, Crissy to check up on. Argos for SES. Order two rebuild kits for pressure switch. |
| Workhorse | Paull’s old one 300 kHz is best one 6000 m rated, RDI Workhorse. Put it down on its own elevator. Benthos sells an external battery pack. Sample every ten min |
| FSI | Paul to configure |
| Pulse 66 Cruise debriefing | PAUL- Burnwires- current manual does not match system. Follow up with Joe Borden. Progress! Steve McMannus who started an investigation. |
| Rover | Axis video server- TESTED.Confirm new IP with Rich Cameras spares: can’t remember. Ask monthly 10K lantern shark. Needs testing. Alana made all cabling. Test in pressure tank. Remind weekly. Assess all spares in Jan Paul Rover LF Modem Xducer cable- have Xducer but need cable- is in shop- done tested podded ready to go. labeled LF remote head for ducer- directional oilfilled ducer. Not buying yet. Change cables in Nov. and assess in April 2017. Will need to make test cable for Rover MF modem. ~1m long- done Spare MF modem cable on Rover? $3000 Check sizes on the shells MIN-K MIN-M. Paul to get quotes, check spares in alana’s office (and replace) All aprts are in the shop- done Inspect what o-rings need to be changed in Nov. SAE #4 Hans has backup MF dunker? Check with him. In progress. Follow through, in our court |
| Remaining expenses | 6000- CHN See if Jared has extra benthos releases we can use as spares |
| LED lighting-Brett | Brett and Paul did strobe testing. Spent an evening flashing. There’s some weirdness. Cf ocean imaging (50-100 joules) Brett sent lights back to get ti connectors One died during testing. Sent back. Troubleshooting continues Make wet cables between LED and camera Check in after cruise- ASK AFTER CRUISE |
| Near Field camera | Camera spare- old drop in spare Mark I uses different Eos software. Check laptops for setting up cameras Alana sleuthing hardware vs software Put two camera housings and a strobe in the cold room |
| Far field camera upgrade | - Sync issue - Rich ready for SPI (serial peripheral interfacé)- snappy software - Now have a proposed format for storing data (code that runs snappy). Paul to modify firmware to test new board. Rich to get new board. - Need to fix schematics - Program spare snappy - Look into spare cables |
| Batteries | Tom to check |
| Strobes | Old strobes in hard hats, pressure tested. One in Rich’s office and one is in Rover lab. Spares in Rover lab have not been pressure tested. See if we have money to pressure test one of the strobes |
| Scanning contract-Crissy | Still going |
| Manuscripts | - Kathy’s multibeam paper- Submitted in next week - MBARI anniversary issue. Station M – what engineering and science advancements have been made |
| Ocean Science 2017 | Paul to present SES Crissy- Station M update |
| Proposals | NSF-NERC- Due 15 Feb |
| Ken | - Ken talking with Chad about See star at apex of bridle of SES and one of the sediment traps - Send sample and data inventory to all |
| Jerseys | Camo PULSE shirts. Stripe for each PULSE cruise. Full jumpers with tassels. Eric will help with design |
| Personnel schedules | Paul and Johnny taking off as often as possible Alana will be in MWT |