Pulse 67 debriefing

UNBUDGETED EXPENSES

- Lithiums for camera tripod (S)

- Beacons

- Strobes

- SES cards

- Buy Rover batts early in case we need to bring it up in March. If so this will be an unbudgeted 30K

- Additional SES batts (for full sphere to accommodate increased sampling rate)

DEBRIEFING

- Need new Beacons. Xios or ibcn? Paul to get prices for both

- Argos messages were hung up in a listserver. We think the problem has been fixed but we need to test this.

- Data update:

  - Camera tripod images are up on PULSE

  - SES and Rover are next in line uploading (Project library)

- 13” Strobes- need to go out in March with three strobes, pressure tested and inspected.

  - Build two new

  - Inspect the one we brought back

  - Pressure test all

  - Get quotes from Benthos and German company

- Camera tripod (S)-

  - need to do post mortem on board

  - Add a voltage limiter so the system doesn’t try to charge the sea water again in case of another implosion

- Rover

  - Valve- port had been moving more freely. Johnny swapped and serviced them

  - Dive on Rover in March to check valves

  - LF batteries were really low

  - Paul to repair cables taken off Rover

  - Build new SW ground

- SES

  - Replace orings

  - Build spare boards

  - Move to hourly sampling rate

  - More cards

  - Drill alignment hole for pin

  - Buy modem clamps for Rover, SES (holds lids together, rubber engagement)

  - Make SES the central command controller in 5 easy steps

- MISC

  - Shorten lines on double camera mooring

  - Label all lines for next cruise

  - Add 4 x 4 blocks to ballast weight stand

COMMUNICATIONS

- Update to Chris about persistence monitoring (Ken)

- Present to board

- Press release (Ken to start, everyone give feedback)

- Project update (Paul)

WISHLIST from cruise

- Spare sediment trap controller guts x 2

- Another core extruder setup (duplicate, so we can run 2 stations at once)

- Benthos modem clamps SUCK