
	14 September 2016 

	To do
	All correct and updated battery schematics are in the hands of the battery companies
-Ask Henry Nortek model see what Nortek has Current vs archive Make for Camera tripod and Rover Folders- PAUL, ALANA, RICH. Ask in March. Roberto said workhorse data are way better to work with compared to Nortek. Extended battery case

	Nov cruise Pulse 67
	Jen is coming
Colleen?
Henry is coming
Indiana U who Ken knew at Scripps, Tony Rathburn (foram guy), CSU Bakersfield wants to put out foram cages at Station M

	Current meter
	Paull’s old one 300 kHz is best one 6000 m rated, RDI Workhorse. Put it down on its own elevator. Benthos sells an external battery pack. 

	Pulse 66 Cruise debriefing
	PAUL- Burnwires- current manual does not match system. Follow up with Joe Borden. Progress! Steve McMannus who started an investigation

	Rover 
	Axis video server- Alana and Rich will test. 
Cameras spares: can’t remember. Ask monthly
10K lantern shark. Needs testing. Alana made all cabling. Test in pressure tank. Remind in October.
Assess all spares in Jan
Paul Rover LF Modem Xducer cable- have Xducer but need cable- is in shop
LF remote head for ducer- directional oilfilled ducer. Not buying yet. Change cables in Nov. and assess in April.
Will need to make test cable for Rover MF modem. ~1m long
Spare MF modem cable on Rover? $3000 Check sizes on the shells MIN-K MIN-M. Paul to get quotes, check spares in alana’s office (and replace) All aprts are in the shop
Inspect what o-rings need to be changed in Nov. SAE #4 
Hans has backup MF dunker? Check with him

	Remaining expenses
	4000- Modem cables
Seacon connector for Paul to order
6000- CHN
Danielle scanning QC 5500
See if Jared has extra benthos releases we can use as spares

	LED lighting-Brett
	Brett and Paul did strobe testing. Spent an evening flashing. There’s some weirdness. Cf ocean imaging (50-100 joules) 
Brett sent lights back to get ti connectors
One died during testing. Sent back. Troubleshooting continues
Make wet cables between LED and camera
Check in after cruise

	Near Field camera
	Seems to be syncing. 

	Far field camera upgrade
	1. Sync issue
2. Rich ready for SPI (serial peripheral interfacé)- snappy software
3. Now have a proposed format for storing data (code that runs snappy). Paul to modify firmware to test new board. Rich to get new board.
4. Need to fix schematics

	Batteries
	Awaiting Electrochem. Then Thom to check

	Strobes
	Old strobes in hard hats, pressure tested. One in Rich’s office and one is in Rover lab. Spares in Rover lab have not been pressure tested. See if we have money to pressure test one of the strobes

	Scanning contract-Crissy
	Still going

	Manuscripts
	1. Kathy’s multibeam paper- Ken sent Kathy revisions. Trying to resolve technical issues
2. ITS- PDO is a driver of Station M megafauna
3. MBARI anniversary issue. Station M – what engineering and science advancements have been made 
4. Midwater/deep sea floor changes

	Ocean Science 2017
	Rich to present Wave Glider
Crissy- Station M update
[bookmark: _GoBack]Linda- community structyre?

	Proposals
	Sally Ride- waiting to hear back
NSF-NERC
Colleen’s Sea Grant

	Ken
	Strengths is automating benthic time series
SES as main controller for everything to activate event-triggered monitoring
Trigger- camera to take more frequent pics of sea floor
Rover- respiration as- is
Photo/Fleuro Rover Transecting crawler, event-triggered
Need better UW modems

	Jerseys
	Camo PULSE shirts. Stripe for each PULSE cruise. Full jumpers with tassels.  Eric will help with design

	Personnel schedules
	Paul and Johnny taking off as often as possible
Alana will be in MWT starting soon
Crissy 26-29 Sept


 


