| 14 September 2016 |  |
| --- | --- |
| To do | All correct and updated battery schematics are in the hands of the battery companies -Ask Henry Nortek model see what Nortek has Current vs archive Make for Camera tripod and Rover Folders- PAUL, ALANA, RICH. Ask in March. Roberto said workhorse data are way better to work with compared to Nortek. Extended battery case |
| Nov cruise Pulse 67 | Jen is coming Colleen? Henry is coming Indiana U who Ken knew at Scripps, Tony Rathburn (foram guy), CSU Bakersfield wants to put out foram cages at Station M |
| Current meter | Paull’s old one 300 kHz is best one 6000 m rated, RDI Workhorse. Put it down on its own elevator. Benthos sells an external battery pack. |
| Pulse 66 Cruise debriefing | PAUL- Burnwires- current manual does not match system. Follow up with Joe Borden. Progress! Steve McMannus who started an investigation |
| Rover | Axis video server- Alana and Rich will test. Cameras spares: can’t remember. Ask monthly 10K lantern shark. Needs testing. Alana made all cabling. Test in pressure tank. Remind in October. Assess all spares in Jan Paul Rover LF Modem Xducer cable- have Xducer but need cable- is in shop LF remote head for ducer- directional oilfilled ducer. Not buying yet. Change cables in Nov. and assess in April. Will need to make test cable for Rover MF modem. ~1m long Spare MF modem cable on Rover? $3000 Check sizes on the shells MIN-K MIN-M. Paul to get quotes, check spares in alana’s office (and replace) All aprts are in the shop Inspect what o-rings need to be changed in Nov. SAE #4 Hans has backup MF dunker? Check with him |
| Remaining expenses | 4000- Modem cables Seacon connector for Paul to order 6000- CHN Danielle scanning QC 5500 See if Jared has extra benthos releases we can use as spares |
| LED lighting-Brett | Brett and Paul did strobe testing. Spent an evening flashing. There’s some weirdness. Cf ocean imaging (50-100 joules) Brett sent lights back to get ti connectors One died during testing. Sent back. Troubleshooting continues Make wet cables between LED and camera Check in after cruise |
| Near Field camera | Seems to be syncing. |
| Far field camera upgrade | - Sync issue - Rich ready for SPI (serial peripheral interfacé)- snappy software - Now have a proposed format for storing data (code that runs snappy). Paul to modify firmware to test new board. Rich to get new board. - Need to fix schematics |
| Batteries | Awaiting Electrochem. Then Thom to check |
| Strobes | Old strobes in hard hats, pressure tested. One in Rich’s office and one is in Rover lab. Spares in Rover lab have not been pressure tested. See if we have money to pressure test one of the strobes |
| Scanning contract-Crissy | Still going |
| Manuscripts | - Kathy’s multibeam paper- Ken sent Kathy revisions. Trying to resolve technical issues - ITS- PDO is a driver of Station M megafauna - MBARI anniversary issue. Station M – what engineering and science advancements have been made - Midwater/deep sea floor changes |
| Ocean Science 2017 | Rich to present Wave Glider Crissy- Station M update Linda- community structyre? |
| Proposals | Sally Ride- waiting to hear back NSF-NERC Colleen’s Sea Grant |
| Ken | Strengths is automating benthic time series SES as main controller for everything to activate event-triggered monitoring Trigger- camera to take more frequent pics of sea floor Rover- respiration as- is Photo/Fleuro Rover Transecting crawler, event-triggered Need better UW modems |
| Jerseys | Camo PULSE shirts. Stripe for each PULSE cruise. Full jumpers with tassels. Eric will help with design |
| Personnel schedules | Paul and Johnny taking off as often as possible Alana will be in MWT starting soon Crissy 26-29 Sept |