| 7 September 2016 |  |
| --- | --- |
| To do | All correct and updated battery schematics are in the hands of the battery companies -Ask Henry Nortek model see what Nortek has Current vs archive Make for Camera tripod and Rover Folders- PAUL, ALANA, RICH. Ask in March. Roberto said workhorse data are way better to work with compared to Nortek. Extended battery case |
| Nov cruise Pulse 67 | Kathy is not coming Jen is coming Henry is coming Indiana U who Ken knew at Scripps, Tony Rathburn (foram guy), CSU Bakersfield wants to put out foram cages at Station M |
| Current meter | Paull’s old one 300 kHz is best one 6000 m rated, RDI Workhorse. Put it down on its own elevator. Benthos sells an external battery pack. |
| Pulse 66 Cruise debriefing | PAUL- Burnwires- current manual does not match system. Follow up with Joe Borden. Progress! Steve McMannus who started an investigation |
| Rover | Axis video server- Alana and Rich will test. Cameras spares: can’t remember. Ask monthly Strobes: ALANA has a spare aquasphere but there is a pressure cycling issue. 10K lantern shark. Needs testing. Alana made all cabling. Test in pressure tank. Remind in October. Assess all spares in Jan Paul Rover LF Modem Xducer cable- have Xducer but need cable- is in shop LF remote head for ducer- directional oilfilled ducer. Not buying yet. Change cables in Nov. and assess in April. Will need to make test cable for Rover MF modem. ~1m long Spare MF modem cable on Rover? $3000 Check sizes on the shells MIN-K MIN-M. Paul to get quotes, check spares in alana’s office (and replace) All aprts are in the shop Assess what o-rings need to be changed in Nov. SAE #4 Hans has backup MF dunker? Check with him |
| Remaining expenses | 4000- Modem cables Seacon connector for Paul to order 6000- CHN Danielle scanning QC 5500 See if Jared has extra benthos releases we can use as spares |
| LED lighting-Brett | Brett and Paul did strobe testing. Spent an evening flashing. There’s some weirdness. Cf ocean imaging (50-100 joules) Brett sent lights back to get ti connectors One died during testing. Sent back. Troubleshooting continues Make wet cables between LED and camera Check in after cruise |
| Near Field camera | Seems to be syncing. |
| Far field camera upgrade | - Sync issue - Rich ready for SPI (serial peripheral interfacé)- snappy software - Now have a proposed format for storing data (code that runs snappy). Paul to modify firmware to test new board. Rich to get new board. - Need to fix schematics - Go with what we have in Nov? Don’t put new pic on in Nov. Use old one. Collect data once a day or some other rate? How much code space do we have for spy routines? |
| Batteries | June 2016 order Pulse 67 batteries Camera lithiums Calendar reminders |
| Strobes | Old strobes in hard hats, pressure tested. One in Rich’s office and one is in Rover lab. Spares in Rover lab have not been pressure tested. See if we have money to pressure test one of the strobes |
| POC flux | Plot poc flux and percent cover |
| Scanning contract-Crissy | Cam sled- check in |
| Manuscripts | - Kathy’s multibeam paper- Ken sent Kathy revisions. Trying to resolve technical issues - ITS- PDO is a driver of Station M megafauna - MBARI anniversary issue. Station M – what engineering and science advancements have been made - Midwater/deep sea floor changes |
| Proposals | Waiting for Phase I input- comes in Aug 24th, phase 2 due Sept ~7th Sally Ride- waiting to hear back NSF-NERC |
| Ken | Strengths is automating benthic time series SES as main controller for everything to activate event-triggered monitoring Trigger- camera to take more frequent pics of sea floor Rover- respiration as- is Photo/Fleuro Rover Transecting crawler, event-triggered Need better UW modems |
| Jerseys | Camo PULSE shirts. Stripe for each PULSE cruise. Full jumpers with tassels. Eric will help with design |
| Personnel schedules | Paul and Johnny taking off as often as possible Alana will be in MWT starting soon Paul Sept 11th grandparents Crissy 26-29 Sept |