	27 July 2017 

	Open House
	Let’s make it successful!
Confirm monitors with todd
Print out banner and grommet after lamintate

	2018 proposal
	1. Hours- Paul pending Laser measure hours, Johnny same as last year
2. SES fab- John Erikson OK with helping? A few weeks and Larry. Paul to give us estimates
3. Laser measure mechanics- Paul to get budget to me
Smarten SES
Rigging for sampling at 600 m- 2018. Deploy at 50 mab in Nov
Frame with two releases, put them on end of mooring so can put on at any height
Pressure testing for one sphere
#Wave glider days? 4
#Paragon days? 4
#Lead engineer? 
Talk with John Ryan

	Current meter
	Go ahead with both. Collaborate with Drew about set them up. 1 with 4m range bends, 1 with 1 m range bends
Order two lithiums-DONE

	Core extruder
	Nov. Bring up in mid June

	Rover 
	Sharpen port chamber cam focus. The company can change the resistors/current of spare. Then we’ll swap the spare if it looks good in Nov.Submitted. Rotate those cameras 
10K lantern shark. Pressure tested when sent five years ago. Test it at sea. Remember in September/October.
Don’t need to get oil filled ducer. Try to contact Rover before picking up. If can’t contact on LF consider swapping 

	LED lighting-Brett
	Paul got them from Brett

	Scanning QC
	RICH- can you help with renaming script? For us, yes
Danelle
Start trying it out

	Manuscripts
	1. Kathy’s multibeam Submitted 
2. Oceanography paper

	Multibeam M
	This summer end of summer

	Personnel schedules
	Johnny out week of 17th, week after that busy with power buoy
Rich 26 June- 17 July



 Purchasing:

1. 50 ft of galvanized long-link chain (1/2”) and galvanized shackles (10 of 5/8” and 10 of ¾”) 
2. Aquarium fish nets for getting small stuff out of samplers
3. Spare sediment trap controllers
4. More 5 gallon white buckets- carry at least five with us. Check the van
5. More lugs and bolts for benthos releases
6. Buy more anodes. Make sure they are packed individually in plastic bags. – Send for quote for anodes and chain isolators
7. Oversize 11/16 carbite remer for camera tropod
8. [bookmark: _GoBack]Release o-rings- check sizes
9. More huge kim wipes
10. More shoulder bushings for camera tripods
11. Better 37% formaldehyde and more borax to sea
12. More falcon tubes
13. Widemouth jars plastic UN certified
14. Second coring station
15. O rings for the current meter and isolation tape/heat shrink. Get same for Rover
For Pulse 69:
16. Iversen’s bio-op camera, then it goes into a gel.
17. Drill out all release anodes before we go to sea.
18. Both Knute and Marko are looking at how to release the tripod with the ROV if needed
19. Check releases for corrosion 
20. Modify drawing for SES depoymet
21. Argos beacon will go on Dualie
22. Which guts are in the RF beacon?
23. Crissy to add a spot for tripod strobe hard-hat SN on deploy checklist
24. Give bridge the RF freq so they can listen for sink time.
25. Get homers for both camera tripods from Conway
26. Add to deployment sheet which camera system it is
27. Troublshoot chamber optode from grab resp- crissy to do
28. Chinese fingers on SES drop-weight
Misc
1. Rob Young- what do you really want?
2. Rob’s student (female) might come


VIPER
Rich is adding section to start on work before 2018 (Doug’s Suggestion)
Hold at first--Acoustic modem standalone. Check SES PO. 
Homing beacon
Differential pressure sensor
Water pump
Funnel/cylinder
Syntactic foam for main body
Put all items in parents, with grand total at bottom. 


End of year wish list:
Ti seaconns
Lasers
SES parts
