| 19 April 2017 |  |
| --- | --- |
| 2018 proposal | Smarten SES? Rigging for sampling at 600 m Spare sediment trap guts Frame with two releases |
| Fluorescence cams on tripod | Budget for most expensive option…Proslica with stack. Is there room in FF camera housing? Possibly. Need main processor card with Ethernet, Newer version of Technologic. Maybe snappy can put that to sleepy-wakey. And light, deep sea power and light housing x 2. 2 bulkhead connectors/cables. |
| Argos beacons | Testing still in progress. Alana to follow up |
| Wave glider | Establish single point person for each team |
| Current meter | Johnny to spec costs of getting current meter up and running. March not realistic. Just ship it to them. Johnny. RDI |
| Core extruder | Nov |
| Pulse 68 | Check post 68 to do list Specs for mooring hardware (shackles, swivels)- Specs on purchase orders. Check Jake’s old paperwork |
| Sediment traps | Spare guts- 6K tax and shipping for two sets. 6-8 weeks delivery time |
| Rover | Sharpen port chamber cam focus. The company can change the resistors/current of spare. Then we’ll swap the spare if it looks good in Nov.Submitted. Rotate those cameras 10K lantern shark. Pressure tested when sent five years ago. Test it at sea. Remember in September/October. LF remote head for ducer- Assess in April 2017. |
| LED lighting-Brett | Check with Brett about getting a release |
| SES | Replaced o-rings Gunk on camera Calibration |
| Dualie | Build two new strobes. Pressure testing Friday. |
| Scanning QC | RICH- can you help with renaming script? For us, yes Danelle |
| Manuscripts | - Kathy’s multibeam paper- Submitted in next week - MBARI anniversary issue. Station M – what engineering and science advancements have been made. Due in May |
| Jerseys | Camo PULSE shirts. Stripe for each PULSE cruise. Full jumpers with tassels. Eric will help with design |
| Personnel schedules |  |

Dualie to do list

- New spar buoy that’s weighted correctly with proper bracketing

- Still have plenty of rings and shackles

- Both Knute and Marko are looking at how to release the tripod with the ROV if needed

- Check releases for corrosion in Nov

- Isolation was checked on everything with digital multimeter

- Rings were put in bottom of bridles of sediment traps for recovery

- Argos beacon will go on next time

- Which guts are in the RF beacon

- Crissy to add a spot for tripod strobe hard-hat SN on deploy checklist

- Need more freeweights. Get another full palette

- Give bridge the RF freq so they can listen for sink time.

- O rings for the current meter and isolation tape/heat shrink. Get same for Rover

- Get homers for both camera tripods from Conway

- Add to deployment sheet which camera system it is

- Spare sediment trap controllers

- Chinese fingers on SES drop-weight

Monocam to do list

- New weight emergency release so pilots can release mooring. Is pin system viable?

- Aquarium fish nets for getting small stuff out of samplers

- More 5 gallon white buckets- carry at least five with us. Check the van

- Buy 50 ft of galvanized long-link chain (1/2”) and galvanized shackles (10 of 5/8” and 10 of ¾”)

- More lugs for benthos releases

- Modify drawing for SES depoymet

- Modify existing mast assembly replace the one on the dualie. Make a new top from the one that’s on the deck

- Dual camera tripod spar doesn’t have an argos. We need it to have one. Need clamps.

- Homers for dualie. Get two from Conway.

- Troublshoot chamber optode from grab resp

- Wake up call to be more careful in rigging lines, especially in calm weather.

- Oversize 11/16 carbite remer for camera tropod

- Buy more anodes. Make sure they are packed individually in plastic bags.

- Drill out all release anodes before we go to sea.

- Needs more bolts for acoustic releases

- Release o-rings

- More huge kim wipes

- More shoulder bushings for camera tripods

- Software for running current meter data. Try to look at it today.

- More freeweights.

- More falcon tubes

- Widemouth jars plastic UN certified

- Better 37% formaldehyde and more borax to sea

- Second coring station

- Two sets of top clamps for spar buoys

- Ballast weights need four.

- Iversen’s bio-op camera, then it goes into a gel.

- Rob Young- what do you really want?

- Rob’s student (female) might come