| 15 Feb 2017 |  |
| --- | --- |
| Fluorescence cams on tripod | Budget for most expensive option…Proslica with stack. Is there room in FF camera housing? Possibly. Need main processor card with Ethernet, Newer version of Technologic. Maybe snappy can put that to sleepy-wakey. And light, deep sea power and light housing x 2. 2 bulkhead connectors/cables. |
| Wave glider | Brian to add directional ducer. Go a week before. Go quarterly starting in March |
| Current meter | Johnny to spec costs of getting current meter up and running. March not realistic. |
| Core extruder | Possible…johnny checking |
| Update for Chris | Nancy Barr to put this in Annual report |
| Pulse 68 | Batteries- camera tripod. Order lithiums one pack plus one spare. Go out with two unused lithium packs. Rover dive and see, batteries should be ok. But take some spares. Order a full set. SES Check and see if we put the bottles to a ten day collect time -Crissy to check in a month before they’re due -Expedited shipping? At least a few days earlier? |
| Sediment traps | Spare guts- 6K tax and shipping for two sets. 6-8 weeks delivery time |
| Rover | Sharpen port chamber cam focus. The company can change the resistors/current of spare. Then we’ll swap the spare if it looks good in Nov.Submitted. Rotate those cameras 10K lantern shark. Needs testing. Alana made all cabling. Test in pressure tank. Something’s happening! Assess all spares in Jan Ordered new clamps for modem. Check on shipping LF remote head for ducer- Change cables in Nov. and assess in April 2017. |
| Microbes | New set of cups- Ask Colleen – check # |
| LED lighting-Brett | Check with Brett about getting a release |
| SES | Replace o-rings Gunk on camera Calibration |
| Dualie | In progress…cable from near field to far field Build two new strobes. Pressure test last minute Order memory cards 2 CF 128 GB 2 x 128 SD card |
| Scanning QC | RICH- can you help with renaming script? |
| Manuscripts | - Kathy’s multibeam paper- Submitted in next week - MBARI anniversary issue. Station M – what engineering and science advancements have been made. Due in May |
| Ocean Science 2017 | Paul to present SES Crissy- Persistence monitoring |
| Proposals | NSF-NERC- Due 15 Feb.- out of our hands |
| Ken | - Send sample and data inventory to all |
| Jerseys | Camo PULSE shirts. Stripe for each PULSE cruise. Full jumpers with tassels. Eric will help with design |
| Personnel schedules | Paul and Johnny taking off as often as possible Alana will be in MWT Paul week after ASLO Rich Feb 13-16, March 13-16 off |