	11 Jan 2017 

	Budget
	ordered

	Wave glider
	Brian to add directional ducer. Go a week before. Go quarterly starting in March

	Current meter
	Charlie Paul current meters will not be available 

	Update for Chris
	Persistence monitoring. Alana- getting more data/measurements for the ship days (10 yr ago, 5 yr ago, now). Using this as a test bed for persistent autonomous technologies that could become more wirespread.

	Pulse 68
	Batteries- camera tripod. Order lithiums one pack plus one spare. Go out with two unused lithium packs.
Rover dive and see, batteries should be ok. But take some spares. Order a full set.
SES
Check and see if we put the bottles to a ten day collect time

	Sontek
	Label it and put it on top shelf of tin shed NFG

	Rover 
	Alana to run SCOC- making progress
Sharpen port chamber cam focus. STBD is great the LED illumination is different. Check with Insight about old LED lights. Make special? Trade for spare? Paul has SN so the company can tell us the specs
10K lantern shark. Needs testing. Alana made all cabling. Test in pressure tank. Remind monthly.
Assess all spares in Jan
Order new clamps for modem- Johnny
LF remote head for ducer- directional oilfilled ducer. Not buying yet. Change cables in Nov. and assess in April 2017. 

	Orders/expenses
	

	Microbes
	New set of cups- Ask Colleen 

	LED lighting-Brett
	Check with Brett about getting a release

	Far field camera upgrade
	Review schematics
Build spare cable assembly for between cameras
Remind in Dec make a spare assembly of cable for far field to battery,  do in January
Connectors from Dale- got em. Find some cable

	Dewar
	Johnny moving after meeting

	Scanning contract-Crissy
	Done. Waiting to be billed, pick up files/folders, reels

	Manuscripts
	1. Kathy’s multibeam paper- Submitted in next week
2. MBARI anniversary issue. Station M – what engineering and science advancements have been made. Due in May

	Ocean Science 2017
	Paul to present SES
Crissy- Persistence monitoring

	Proposals
	NSF-NERC- Due 15 Feb.
Park n Rove- how far off is the budget? Labor estimate? Do we need two more battery spheres? How much to build it?
Ken and Alana to discuss details. In Aloha proposal. Ken to bring to next meeting. Crissy to print
Also need input on SES…what will it need to become the central commando. Needs an omnidirectional ducer and some code.
Chad’s cameras. Need a cost estimate for 4K depth rating

	Ken
	1. Chad will look into deeper housings, housing needs to have camera and battery, illumination in separate housing
2. Send sample and data inventory to all

	Jerseys
	Camo PULSE shirts. Stripe for each PULSE cruise. Full jumpers with tassels.  Eric will help with design

	Personnel schedules
	Paul and Johnny taking off as often as possible
Alana will be in MWT
Rich out next week
[bookmark: _GoBack]Alana might be out some later in Jan



 


