| 25 Jan 2017 |  |
| --- | --- |
| Fluorescence cams on tripod | Budget for most expensive option…Proslica with stack. Is there room in FF camera housing? Possibly. Need main processor card with Ethernet, Newer version of Technologic. Maybe snappy can put that to sleepy-wakey. And light, deep sea power and light housing x 2. 2 bulkhead connectors/cables. |
| Wave glider | Brian to add directional ducer. Go a week before. Go quarterly starting in March |
| Current meter | Charlie Paul current meters will not be available |
| Update for Chris | Persistence monitoring. Alana- getting more data/measurements for the ship days (10 yr ago, 5 yr ago, now). Using this as a test bed for persistent autonomous technologies that could become more wirespread. |
| Pulse 68 | Batteries- camera tripod. Order lithiums one pack plus one spare. Go out with two unused lithium packs. Rover dive and see, batteries should be ok. But take some spares. Order a full set. SES Check and see if we put the bottles to a ten day collect time -Crissy to check in a month before they’re due -Expedited shipping? At least a few days earlier? |
| Sontek | Paul to check guts |
| Rover | Crissy to plot SCOC. For final publications, double check the values used Sharpen port chamber cam focus. STBD is great the LED illumination is different. Check with Insight about old LED lights. Make special? Trade for spare? Paul has SN so the company can tell us the specs 10K lantern shark. Needs testing. Alana made all cabling. Test in pressure tank. Remind monthly. Brett has another aquastrobe of unknown quality Assess all spares in Jan Order new clamps for modem- Johnny LF remote head for ducer- Change cables in Nov. and assess in April 2017. |
| Microbes | New set of cups- Ask Colleen |
| LED lighting-Brett | Check with Brett about getting a release |
| SES | Alcohol water mix--- remix and put in cold room Replace o-rings Gunk on camera |
| Far field camera upgrade | Review schematics Build spare cable assembly for between cameras Remind in Dec make a spare assembly of cable for far field to battery, do in January Connectors from Dale- got em. Find some cable Cable submitted to techs |
| Scanning contract-Crissy | Picked up files/folders, reels. Need quality control |
| Manuscripts | - Kathy’s multibeam paper- Submitted in next week - MBARI anniversary issue. Station M – what engineering and science advancements have been made. Due in May |
| Ocean Science 2017 | Paul to present SES Crissy- Persistence monitoring |
| Proposals | NSF-NERC- Due 15 Feb. Chad’s cameras. Need a cost estimate for 4K depth rating |
| Ken | - Chad will look into deeper housings, housing needs to have camera and battery, illumination in separate housing - Send sample and data inventory to all |
| Jerseys | Camo PULSE shirts. Stripe for each PULSE cruise. Full jumpers with tassels. Eric will help with design |
| Personnel schedules | Paul and Johnny taking off as often as possible Alana will be in MWT Alana might be out some later in Jan Paul week after ASLO Rich Feb 13-16, March 13-16 off |