| 8 March 2017 |  |
| --- | --- |
| Fluorescence cams on tripod | Budget for most expensive option…Proslica with stack. Is there room in FF camera housing? Possibly. Need main processor card with Ethernet, Newer version of Technologic. Maybe snappy can put that to sleepy-wakey. And light, deep sea power and light housing x 2. 2 bulkhead connectors/cables. |
| Argos beacons | Testing still in progress. Alana to follow up |
| Wave glider | Brian to add directional ducer. Go a week before. Go quarterly starting in March |
| Current meter | Johnny to spec costs of getting current meter up and running. March not realistic. |
| Core extruder | Nov |
| Pulse 68 | Batteries- camera tripod. Order lithiums one pack plus one spare. Go out with two unused lithium packs. Rover dive and see, batteries should be ok. But take some spares. Order a full set. SES Check and see if we put the bottles to a ten day collect time Electrochems should ship today |
| Sediment traps | Spare guts- 6K tax and shipping for two sets. 6-8 weeks delivery time |
| Rover | Sharpen port chamber cam focus. The company can change the resistors/current of spare. Then we’ll swap the spare if it looks good in Nov.Submitted. Rotate those cameras 10K lantern shark. Pressure tested when sent five years ago. Test it at sea. Remember in September/October. LF remote head for ducer- Assess in April 2017. |
| Microbes | New set of cups- Ask Colleen – check # |
| LED lighting-Brett | Check with Brett about getting a release |
| SES | Replaced o-rings Gunk on camera Calibration |
| Dualie | Build two new strobes. Pressure testing Friday. |
| Scanning QC | RICH- can you help with renaming script? For us, yes Danelle |
| Manuscripts | - Kathy’s multibeam paper- Submitted in next week - MBARI anniversary issue. Station M – what engineering and science advancements have been made. Due in May |
| Jerseys | Camo PULSE shirts. Stripe for each PULSE cruise. Full jumpers with tassels. Eric will help with design |
| Personnel schedules | Paul and Johnny taking off as often as possible Alana will be in MWT Rich March 13-16 off |