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	Fluorescence cams on tripod
	Budget for most expensive option…Proslica with stack. Is there room in FF camera housing? Possibly. Need main processor card with Ethernet, Newer version of Technologic. Maybe snappy can put that to sleepy-wakey. And light, deep sea power and light housing x 2. 2 bulkhead connectors/cables. 

	Argos beacons
	Testing still in progress. Alana to follow up

	Wave glider
	Brian to add directional ducer. Go a week before. Go quarterly starting in March

	Current meter
	Johnny to spec costs of getting current meter up and running. March not realistic.

	Core extruder
	Nov

	Pulse 68
	Batteries- camera tripod. Order lithiums one pack plus one spare. Go out with two unused lithium packs.
Rover dive and see, batteries should be ok. But take some spares. Order a full set.
SES
Check and see if we put the bottles to a ten day collect time
Electrochems should ship today

	Sediment traps
	Spare guts- 6K tax and shipping for two sets. 6-8 weeks delivery time

	Rover 
	Sharpen port chamber cam focus. The company can change the resistors/current of spare. Then we’ll swap the spare if it looks good in Nov.Submitted. Rotate those cameras 
10K lantern shark. Pressure tested when sent five years ago. Test it at sea. Remember in September/October.
[bookmark: _GoBack]LF remote head for ducer- Assess in April 2017. 

	Microbes
	New set of cups- Ask Colleen – check #

	LED lighting-Brett
	Check with Brett about getting a release

	SES
	Replaced o-rings
Gunk on camera
Calibration

	Dualie
	Build two new strobes. Pressure testing Friday.

	Scanning QC
	RICH- can you help with renaming script? For us, yes
Danelle

	Manuscripts
	1. Kathy’s multibeam paper- Submitted in next week
2. MBARI anniversary issue. Station M – what engineering and science advancements have been made. Due in May

	Jerseys
	Camo PULSE shirts. Stripe for each PULSE cruise. Full jumpers with tassels.  Eric will help with design

	Personnel schedules
	Paul and Johnny taking off as often as possible
Alana will be in MWT
Rich March 13-16 off



 


