	11 July 2018

	Pulse 71
	CTD Rosette again?

	Lasers
	Met with Dan, working on it.

	Tripod scale
	Got materials, will do mock up. Ti . Torsion springs- not sufficient

	Upside down sediment trap
	Johnny looking at cup shape. Absorbent prices to 3D print it.- What’s the PAP inverted trap all about? Talked to Ray.Make prototype 1 here, jobsource out rest. 3D printing cheaper than molding. Quote phase. Quote for whole new trap.

	Event detection
	Rich look into modems. Waiting to talk with pilots. N.P.

	CTD
	To check next week

	Optodes
	Test new one in test tankwith new cable. Alana to give cable to Crissy

	Wave Glider
	Aug. Request 21 per trip.  3 trips per year

	Batteries for October
	[bookmark: _GoBack]Ordered	

	Project update
	Worry after cruise
Update of how the technology we’ve developed can be used in other places, future. Next Wed work through it.
Engineering acomplishments so far: Rover, SES, Dualie, + 1 yr deployment. Refresh what the instruments do. We’ve overcome these challenges (including turnover in less than 48 hr). Drew’s time lapse of clearing the deck. Next steps- event triggering (on sea floor, profiling). Getting a better picture of the pulses. This technology doesn’t need to be used only at Station M. Kathy is interested in building a Rover.
Show the science of how this fits into the bigger picture. Methods. Science, Future. 
Alana- big picture why is this scientifically important
Tech roadmap, strategic plan.
Fast sinking events, integrating carbon budgets supply/demand, high res long-term sampling
Next lab meeting have this thing flushed out.
Viper after SES from abstract presentation
End on video transects, Introduce Laser measure and ultimately go to AUV transects and Park and Fly

	2019 Proposal
	Machine learning and image analysis- Rich
New ducer/modems
Downward looking sediment traps
Smarten the SES- 4 weeks 160 hr
Pelagic-benthic budget

	VIPER
	Proposal- Rich working on it

	Manuscripts
	Results getting updated
Wave glider communication Rich, Brian, Paul, Chris Wahl – Ken talked to Doug about that.

	Deep Sea Bio
	Submitted: Alana, Larissa, Crissy

	Open House
	Puzzle Cornhole sediment toss, space invaders, Rich present next week

	Multibeam M
	Next summer ?

	Personnel schedules
	Crissy out 15-1 Aug
Paul Gone indefinitely
Johnny September



Plot: GIS of all stuff on bottom- 

Ordering:
Wish list
Seaconn connector for replacement of bad pin cable
CTD 8.3K
Ti seaconns

