| 20 June 2018 |  |
| --- | --- |
| Pulse 71 | CTD Rosette again? |
| Lasers | Met with Dan, working on it. |
| Tripod scale | Got materials, will do mock up. Ti . Torsion springs- they only come in low grade stainless. |
| Upside down sediment trap | Johnny looking at cup shape. Absorbent prices to 3D print it.- What’s the PAP inverted trap all about? Talked to Ray.Make prototype 1 here, jobsource out rest. 3D printing cheaper than molding |
| Event detection | Rich look into modems. Waiting to talk with pilots. N.P. |
| CTD | Ordered |
| Optodes | Test new one in test tankwith new cable. Alana to give cable to Crissy |
| Wave Glider | Aug |
| Batteries for October | Ordered |
| Project update | Worry after cruise Update of how the technology we’ve developed can be used in other places, future. Next Wed work through it. Engineering acomplishments so far: Rover, SES, Dualie, + 1 yr deployment. Refresh what the instruments do. We’ve overcome these challenges (including turnover in less than 48 hr). Drew’s time lapse of clearing the deck. Next steps- event triggering (on sea floor, profiling). Getting a better picture of the pulses. This technology doesn’t need to be used only at Station M. Kathy is interested in building a Rover. Show the science of how this fits into the bigger picture. Methods. Science, Future. Alana- big picture why is this scientifically important Tech roadmap, strategic plan. Fast sinking events, integrating carbon budgets supply/demand, high res long-term sampling Next lab meeting have this thing flushed out. Viper after SES from abstract presentation End on video transects, Introduce Laser measure and ultimately go to AUV transects and Park and Fly |
| 2019 Proposal | Machine learning and image analysis- Rich New ducer/modems Downward looking sediment traps Smarten the SES Pelagic-benthic budget |
| VIPER | Proposal |
| Manuscripts | Moving along. Graphs Wave glider communication Rich, Brian, Paul, Chris Wahl – Ken talked to Doug about that. |
| Deep Sea Bio | Submitted: Alana, Larissa, Crissy |
| Open House | Puzzle Cornhole sediment toss, space invaders, Rich present next week |
| Multibeam M | Next summer ? |
| Personnel schedules | Johnny MIA Crissy out 15-1 Aug Ken- 28 June-2 July Johnny September |

Plot: GIS of all stuff on bottom-

Ordering:

Wish list

Seaconn connector for replacement of bad pin cable

CTD 8.3K

Ti seaconns