	5 Sept  2018

	Pulse 71
	New CTD has batteries but not installed. This week Crissy to look into it.
Email wish list to everyone

	Lasers
	Meeting with Dan next Thursday at ten am. Dan’s making great progress on new inspirational math.

	Tripod scale
	Figured dimensions and where to put it. Oregon rule only has rules with unmbers that are too small to see. Spring motor?

	Upside down sediment trap
	Nixed in proposal. Can we make one with extra funds? 

	Beacons
	Don’t work when wet. Have we made progress?

	Optodes
	Crissy to find and test cable

	Tripods
	Need to find different USB-ethernet because we had problems with the old one. Check Sept 19

	Rover
	Need to change camera (corroded cable swap) with chamber camera. Worth changing camera. They get serviced and cleaned. Now both have LED that are less bright. Want to change because they will clean the inside of the lens when sent in to be serviced.
Swap ten pin connector stbd rack motor.

	Wave Glider
	Next during cruise

	Batteries for October
	Work request for Thom to check the batteries

	Project update
	Worry after cruise
Update of how the technology we’ve developed can be used in other places, future. Next Wed work through it.
Engineering acomplishments so far: Rover, SES, Dualie, + 1 yr deployment. Refresh what the instruments do. We’ve overcome these challenges (including turnover in less than 48 hr). Drew’s time lapse of clearing the deck. Next steps- event triggering (on sea floor, profiling). Getting a better picture of the pulses. This technology doesn’t need to be used only at Station M. Kathy is interested in building a Rover.
Show the science of how this fits into the bigger picture. Methods. Science, Future. 
Alana- big picture why is this scientifically important
Tech roadmap, strategic plan.
Fast sinking events, integrating carbon budgets supply/demand, high res long-term sampling
Next lab meeting have this thing flushed out.
Viper after SES from abstract presentation
End on video transects, Introduce Laser measure and ultimately go to AUV transects and Park and Fly

	Open House lessons learned
	[bookmark: _GoBack]Get new pool- Remind in April
Layout was good
Get new big monitor- BIG screen

	Manuscripts
	Results getting updated
Wave glider communication Rich, Brian, Paul, Chris Wahl – Ken talked to Doug about that.
30 year volume DSR- Send Ken your titles – Abyssal time-lapse camera system provides insights into small-scale processes- Paul, Alana, and some biologists
Ken- annotating near field and far field 67/68
Enteropneust draft- coming along

	Deep Sea Bio
	Talk: Alana Posters: Larissa, Crissy, Linda  

	Multibeam M
	Next summer ?

	Personnel schedules
	Sept 9-13 (Alana, Crissy, Paul)
Alana to sea on the 10th
Crissy Sept 6-7
Johnny Dec. Possible last week in September
Paul 29 Aug-4 Sept
Ken never leaving office again
Rich- Sept 7-13



Plot: GIS of all stuff on bottom- 

Ordering:
Wish list
Seaconn connector for replacement of bad pin cable
CTD 8.3K
Ti seaconns

