	7 November  2018

	Pulse 71
	Current meter did not go on. Remove battery, use as spare for Rover. 

	Pulse 71
	Hardware matters in buoyancy calculations
Took battery out of ADCP
Send out email about blue deck box

	Lasers
	Squares done and printed on metal. Bay photo new customer discount!
Lasers on sea floor in front of tripod- working with ROV video from cruise

	Pulse 71 ADCP
	All set, procedures (double check), it’s running. How do we download without corrupting? ADCP Roberto – Crissy to email 

	Tripod scale
	Not enough time to get this ready. Put it off.

	SES
	CLEAN VIEW! Paul- revisit
Pre-dive checklist to clean slide, camera, etc. Replace slide? Find way to clean it. Squeegie of same material has been replaced but we don’t know about contact. Need better system of something that can be replaced every year. Needs compliance/spring loading. Last time wiper was changed was the last time it was on shore. Silicone won’t absorb or harden.

	Upside down sediment trap
	Cup design. Total costs by end of next week. PTFE get quote for them to make them.

	MARS
	Add larval traps and cameras? What science is being done with this new trolley? All power will be taken up by their planned trolley system.
Thruster and indexercan work. Need to figure out preservative.

	Beacons
	Put some back down, brought some back- Paul to lead the charge. Brought back VHF beacons Deployed 4 older ones (every spar buoy). Every beacon with rainx worked. They didn’t report for 6 or 7 minutes after hitting the surface, but they did work. SES and tripods have rainx Rover does not have rainx.  Alana will check into Argos beacon numbers against emails, account

	Optodes
	Tested and in grab A. New optodes didn’t respond to changing conditions
Test in lab and possibly send back. What cable to use? Old test cable was lemo.

	Pulse 71 Tripods
	Go on diet. Carbon fibre. Solo tripod uses old Dell new laptop uses new EOS. Keep it that way until we replace the Mark I. Happy with USB extenders.

	Bad release 
	Take out battery and get RMA

	Rover
	Spare rover current meter to have battery taken out. 

	Wave Glider
	In a few months 

	Pump in situ
	Hundreds of gallons in an hour. What does MBARI have? Johnny to look into it.

	Wish list
	Make many bushings. Order ½ inch ti washers

	Project update
	Worry after cruise
Update of how the technology we’ve developed can be used in other places, future. Next Wed work through it.
Engineering acomplishments so far: Rover, SES, Dualie, + 1 yr deployment. Refresh what the instruments do. We’ve overcome these challenges (including turnover in less than 48 hr). Drew’s time lapse of clearing the deck. Next steps- event triggering (on sea floor, profiling). Getting a better picture of the pulses. This technology doesn’t need to be used only at Station M. Kathy is interested in building a Rover.
Show the science of how this fits into the bigger picture. Methods. Science, Future. 
Alana- big picture why is this scientifically important
Tech roadmap, strategic plan.
Fast sinking events, integrating carbon budgets supply/demand, high res long-term sampling
Next lab meeting have this thing flushed out.
Viper after SES from abstract presentation
End on video transects, Introduce Laser measure and ultimately go to AUV transects and Park and Fly

	Open House lessons learned
	Get new pool- Remind in April
Layout was good
Get new big monitor- BIG screen

	Manuscripts
	PNAS in press
Wave glider communication Rich, Brian, Paul, Chris Wahl – Ken talked to Doug about that.
30 year volume DSR- Send Ken your titles – Abyssal time-lapse camera system provides insights into small-scale processes- Paul, Alana, and some biologists
Ken- annotating near field and far field 67/68
Enteropneust draft- coming along
Multibeam Kathy

	Personnel schedules
	Johnny taking time here and there this month, good chunk of Dec
Crissy 17-25 Dec
Ken 26 Dec-2 Jan



Plot: GIS of all stuff on bottom- 

Ordering:
Alana 1-2 K for tripod USB/Ethernet extenders/connectors
Johnny cups/couplers- ~15K
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Putting the A and U of any AUV

