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	Pulse 71
	CTD Rosette- Yes 
Yes- open box, check it

	Lasers
	Emailed Dan and haven’t heard anything.
Old target was a STICKER

	Tripod scale
	Got materials, will do mock up. Ti . Torsion springs- not sufficient

	Upside down sediment trap
	Delay until proposal review.

	Event detection
	Rich look into modems. Waiting to talk with pilots. N.P.

	Optodes
	Test new one in test tankwith new cable. Alana to give cable to Crissy

	Wave Glider
	Out there

	Batteries for October
	Arrived. Where to put them?	

	Project update
	Worry after cruise
Update of how the technology we’ve developed can be used in other places, future. Next Wed work through it.
Engineering acomplishments so far: Rover, SES, Dualie, + 1 yr deployment. Refresh what the instruments do. We’ve overcome these challenges (including turnover in less than 48 hr). Drew’s time lapse of clearing the deck. Next steps- event triggering (on sea floor, profiling). Getting a better picture of the pulses. This technology doesn’t need to be used only at Station M. Kathy is interested in building a Rover.
Show the science of how this fits into the bigger picture. Methods. Science, Future. 
Alana- big picture why is this scientifically important
Tech roadmap, strategic plan.
Fast sinking events, integrating carbon budgets supply/demand, high res long-term sampling
Next lab meeting have this thing flushed out.
Viper after SES from abstract presentation
End on video transects, Introduce Laser measure and ultimately go to AUV transects and Park and Fly

	2019 Proposal
	Waiting to hear

	VIPER
	Waiting to hear

	Open House lessons learned
	Get new pool
Layout was good
Get new big monitor- BIG screen

	Manuscripts
	Results getting updated
Wave glider communication Rich, Brian, Paul, Chris Wahl – Ken talked to Doug about that.
30 year volume DSR- Send Ken your titles
Ken- annotating near field and far field 67/68
Enteropneust draft- coming along

	Deep Sea Bio
	Posters: Alana, Larissa, Crissy

	Open House
	Puzzle Cornhole sediment toss, space invaders, Rich present next week

	Multibeam M
	Next summer ?

	Personnel schedules
	DSB Sept 9-13
Crissy Sept 6-7
[bookmark: _GoBack]Johnny Dec. Possible last week in September
Paul 29 Sept-4 October
Henry- Delmarva next weekend
Ken never leaving office again



Plot: GIS of all stuff on bottom- 

Ordering:
Wish list
Seaconn connector for replacement of bad pin cable
CTD 8.3K
Ti seaconns

