	14 Aug 2019

	Lasers
	Duane has put Dan’s code on version control in GIT 
Looking for bodies to sit down and do frame grabs/measurements.
Before cruise- need to set angle of lasers and get helical twist.
Make new is situ calibration target with shades of gray and put colors in there.
Talking mounts

	Pulse 71 ADCP
	Tom working on paper, will prob see at end of July.

	Mooring failure
	Still waiting. Andrew will get back on it tomorrow
[bookmark: _GoBack]Ordered spare mooring line so we can go out with a new line with new rings.

	Upside down sediment trap
	Still waiting for cups. What to do about bridles? Ti feetpads. 
“PART is TRAP spelled backwards”—Rich 
Getting ready to ship.

	Larvae pump
	Paul to get conectors from Alana and have it ready for Rich to start software
Diana has given input on schedule, Rich working on it.
Jim almost has batteries worked out. Paul had to order more parts for the controller. 
Paul has to build a power supply. Dale has pump, Rich will need it for testing.
Motor and oscillators are good as far as we know.
Index motor comp- Dale has a plan for relieving the board
Aug 21st. Kim R has a method for cutting screens

	Freeze dryer
	Johnny continuing to hound

	Wave glider
	Done for now. Have new modem. Check pin compatibility.   

	Macro system
(aka shrimpoteuthis)
	Need to do testing- Crissy to get resolution target to Alana
Laser is independent, has own battery source
Lid’s coming in the mail.
Alana- can Johnny build lid with bulkhead connectors and chassis first?
Test in dark
Still finishing schematic 
· 2020 Change to easier to use menu? Engineering logging?
Has to go down on the elevator
Check how many holes in back of housing. Alana to draw(?), Paul to check, Johnny to do.
Want to pressure test the housing. Pt. H (big chamber size) or DeepSeaP&L
To measure angle off horizontal- ~30 degrees. Move to 45. Mount battery at mud level. 
No purge port, use alkalines for lasers

	Solo camera height, angles
	November when it’s on shore

	2020 proposal
	Submitted Phase I – 22nd 

	30 year volume
	Ten papers submitted: 1 accepted fully. 5 in revision. Hoping to get 6 more submitted.

	Olmo
	Working on extracting currents from crinoids

	Personnel schedules
	Rich Aug 12-15
Alana- July 29-Aug 6ish
Crissy—3-6 Sept
Norman here through Aug 10
April, Virginia here till Aug 16th
John part time next week



