	13 March  2019

	Lasers
	Dan has made great progress. 
Show us he addressed inaccuracies
Check about Larissa’s time – wait for window

	Pulse 71 ADCP
	Waiting to hear about next wed at 9 am

	SES
	Johnny got a bunch of different silicone sheets. Get an angled shear. Start with what we have out

	Upside down sediment trap
	Still waiting for parts. Solid bridles on bar?

	Larvae pump
	Flow meter in Paul’s hands. Need pinout and interface cable. Johnny and Dale setting it up in tank. 
Find self enumerating ports for USB raspberry pi 

	Optodes
	All set up for Rover use. 10 s sample time.

	Vacuum pump
	Pain. (Chamber NFG?)

	Pulse 71 Tripods
	Solo needs to come home and update to snappy. No. Wait till it breaks. 
Break it then.

	Backscatter data
	See if we have everything- Crissy to work on after SES draft is done.


	Macro system
	Changed software, now triggering reliably, change to take pic every five min with new strobes. 
Need energy budget to decide in battery needs/housing size. 
Re-use battery can 
Deploy at Sur Ridge if possible to test.
Need to make new endcap.

	Wave Glider
	Chris says will try tomorrow afternoon to talk to SES or Rover (whichever is closest).
Looping cross on both targets and compare to circle data 

	Project update
	Worry after cruise
Update of how the technology we’ve developed can be used in other places, future. Next Wed work through it.
Engineering acomplishments so far: Rover, SES, Dualie, + 1 yr deployment. Refresh what the instruments do. We’ve overcome these challenges (including turnover in less than 48 hr). Drew’s time lapse of clearing the deck. Next steps- event triggering (on sea floor, profiling). Getting a better picture of the pulses. This technology doesn’t need to be used only at Station M. Kathy is interested in building a Rover.
Show the science of how this fits into the bigger picture. Methods. Science, Future. 
Alana- big picture why is this scientifically important
Tech roadmap, strategic plan.
Fast sinking events, integrating carbon budgets supply/demand, high res long-term sampling
Next lab meeting have this thing flushed out.
Viper after SES from abstract presentation
End on video transects, Introduce Laser measure and ultimately go to AUV transects and Park and Fly

	Benthocodon
	Paul has made progress on the total volume imaged by the tripod and the footprint (even though the footprint doesn’t exactly apply to Benthocodon). Need to cut to80% top of image 

	Danielle
	Data collection

	Alana’s talk
	Scripps April 11

	SES
	Send off end of tomorrow.

	Open House lessons learned
	Get new pool- Remind in April
Layout was good
Get new big monitor- BIG screen

	Manuscripts
	Wave glider communication Rich, Brian, Paul, Chris Wahl – Met with Chris on Monday and got screen shots of wave glider nav portal. It’s hot. Uses ODSS
Paul- Benthocodon work can also go into his paper with Alana. Outline- yes.
Ken- annotating near field and far field 67/68
Enteropneust draft- coming along
Multibeam Kathy

	Personnel schedules
	Rich- 20-22 March 
Paul Jury duty
[bookmark: _GoBack]Johnny- Bali March 19- April 15
Ken 9 July 2.5 weeks
Alana- Wisconsin lakes



Upgrades to Windows 10 for lab computers.

Plot: GIS of all stuff on bottom- 

Ordering:
Alana 1-2 K for tripod USB/Ethernet extenders/connectors
Johnny cups/couplers- ~15K
Crissy Release repair


Putting the A and U of any AUV

