| 18 December 2019 |  |
| --- | --- |
| Pulse 72 debrief | ADCP download data- remove battery- Do today All but SES images on pulse/project library Go through tool boxes Need to do a better job of cleaning isolator hardware How will macro fit into this cruise?Give Diana a chance to do a replicate? Prioritize |
| SES | Drilled out float bars so they will take the new shackles. Wakey. There’s a limit to how many times you can write to the flash 2 minute safety was in effect. Went through its scheduled 5000 sets. Will Rover has an issue with this? Not likely. John squeegies Found some compatible brushes Will go on to cable- check rover lab for connectors Code for wakey |
| Rover | SCOC insertion depths Chamber camera needs servicing- Remind in Jan Johnny made new pivot pins, getting shinnied and will be done soon |
| Tripod | Red tagged mark I camera. Put a mark I back in.- Xif in late dec to see if camera had been used before. Fresh coin cell in mark I but not dualie. Update technical orders. |
| Optodes | Recalibrate and swap out. Look for dip in rover reference during salp blooms Check offset between reference optode readings Rover. Rover optodes: Swap out one or two of the reference optodes. One is getting noisy Can RBR logger work for a year so we can test the new optodes for a year |
| ADCP postmordem | Make mount for changing ADCP battery Spare o-rings |
| Year end spending | Connectors- Alana spending $2k on Ti connector Anodes, chain isolators- have plenty Recalibrate all optodes and swap out |
| Lasers | Dan came- recompile laser measure for matlab. He now has all the information and is processing info from the last dive. He wants to write a paper about it. 2 papers- one science one methods No word |
| Larvae pump | Got MBARI board removed from Elmo. Serial number is not on there. Have RMA form. Leaking filteration All the bliss stuff is on pulse Check battery- battery was 25.5. volts. Undischarged. Didn’t drain the battery through the fault. |
| Macro system (aka shrimpoteuthis) | Trying to calculate how to angle the camera. Johnny trimming frame. 50 mm lens, higher contrast. Cut housing in half Test in dark In 2020 Change to easier to use menu? Engineering logging? To measure angle off horizontal- ~30 degrees. Move to 45. Mount battery at mud level. 1 meter between strobes Deployment- how small can we make it? Too big to take down on ROV. Can’t go on elevator with larval pump No purge port, use alkalines for lasers Pressure test? Pump helium in to test weld? Playing with the angle |
| Olmo | Revising draft. Resolve field of view discrepancy . Paul working on it. |
| 30 year volume | 8 accepted out of 16 Rest are in various stages of revision |
| Lab cleanup | 18 Dec. |
| Personnel schedules | 19-23 Dec Crissy in PA Paul- dates 20 Dec – Jan 7th (Back on 8th) Alana gone most of Christmas and New Years Weeks Johnny taking off some time around Christmas Ken is out New Years eve Rich 23 Dec – Jan 2 |