| 2 October Sept 2019 |  |
| --- | --- |
| Lasers | Met with Dan last Friday. Shooting for 9 degree angle. Dan is coming to talk about helical arrangement: decide on mount configuration and target Duane has put Dan’s code on version control in GIT Looking for bodies to sit down and do frame grabs/measurements. Before cruise- need to set angle of lasers and get helical twist. Make new is situ calibration target with shades of gray and put colors in there. Talking mounts Has a new target, needs to be mounted. Redoing simulation code |
| Mooring failure | Ready to go except for new anchors for elevators Hardware is in. All tested except for galvanized. |
| Upside down sediment trap | Still waiting for tracking number |
| Larvae pump | Assembly has been put on the elevator and has been made! Elevator has been repaired. Johnny working on index motor, comp, still needs to make screens at the end. Mike is happy with it-it’s under max weight 205 lbs- 104 pounds of which is battery. Tom is wiring controller today. Johnny needs to put it in the can, button it up, and get a wet weight. Rich has a functional enough motor that Rich can talk to. It’s ours, not DJ’s. He has a copy of composer. From the stack. Seems to be working! Driver can spin the motor. Now split the max revolution velocity once it’s tuned up. Is there a test cable for maxon? We have a dummy male connector 10 pin subcon |
| Wave glider | Getting ready for Canon. |
| Macro system (aka shrimpoteuthis) | Don’t ask till after cruise Sidelined until the other aspects are done. Keep up momemtum and finish after cruise. 50 mm lens, higher contrast. Cut housing in half Will we have a pointer laser ready? Lid’s coming in the mail. Johnny working on endcap. Test in dark In 2020 Change to easier to use menu? Engineering logging? To measure angle off horizontal- ~30 degrees. Move to 45. Mount battery at mud level. No purge port, use alkalines for lasers Pressure test? Pump helium in to test weld? |
| Cruise prep | Bring doubles of lines Alana inventory, packing Monday the 7th. Mooring lines are in buckets. Ready to deploy except for hardware. Add beacons to rescue float pack. Strobes and VHF. Francois is evaluating the elevator engineering. Spar buoy fixes. Isotopes- paperwork Luciana/Diana Throw elevator over first, set it to start 48 h later. Then bring back Rover, then try to get lost camera. |
| Solo camera height, angles | Not coming back. New mooring line will go on Solo camera and two inverted traps. |
| Solo, DNF | Alana- Update docs for USB extender |
| Rover | Alana to give to Johnny. |
| 30 year volume | Benthocodon published. |
| Olmo | Revising draft. Resolve field of view discrepancy |
| Personnel schedules | Rich-Sept 19-4 Oct Alana- 9-17 October Crissy 9 October |