| 21 Aug 2019 |  |
| --- | --- |
| Lasers | Dan is coming to talk about helical arrangement: decide on mount configuration and target Duane has put Dan’s code on version control in GIT Looking for bodies to sit down and do frame grabs/measurements. Before cruise- need to set angle of lasers and get helical twist. Make new is situ calibration target with shades of gray and put colors in there. Talking mounts |
| Pulse 71 ADCP | Tom working on paper, will prob see at end of July. Paul will truth check |
| Mooring failure | Andy will order in the next day or so. Nitronix |
| Upside down sediment trap | Still waiting for cups. What to do about bridles? Ti feetpads. “PART is TRAP spelled backwards”—Rich Getting ready to ship. Almost done machining lip to save it. Has made a bunch. Got coupler and unions.Get hard bridle made by someone else. |
| Larvae pump | Johnny making clamps. Get battery clamp ideas from ESP folks. Paul to get conectors from Alana and have it ready for Rich to start software Dale has pump, Rich will need it for testing. Index motor comp- Dale has a plan for relieving the board Aug 21st. Kim R has a method for cutting screens |
| Freeze dryer | Potentially done. |
| Wave glider | Done for now. Have new modem. Check pin compatibility. |
| Macro system (aka shrimpoteuthis) | Need to do testing- Crissy to get resolution target to Alana (via Mariah?) Crissy to get it to focus. Talk with Paul R about lens Laser is independent, has own battery source Lid’s coming in the mail. Johnny working on endcap. Haven’t cut cylinder. Want to get lid done first. Test in dark Done- paul reviewing schematic - 2020 Change to easier to use menu? Engineering logging? Want to pressure test the housing. Pt. H (big chamber size) or DeepSeaP&L To measure angle off horizontal- ~30 degrees. Move to 45. Mount battery at mud level. No purge port, use alkalines for lasers |
| Solo camera height, angles | November when it’s on shore |
| 2020 proposal | Submitted Phase I – 22nd |
| 30 year volume | Ten papers submitted: 1 accepted fully. 5 in revision. Last week. |
| Olmo | Working on extracting currents from crinoids |
| Personnel schedules | Crissy—3-6 Sept Rich-Sept 19-4 Oct Alana- 9-17 October John part time next week |