| 22 May 2019 |  |
| --- | --- |
| Lasers | No progress |
| Pulse 71 ADCP | Tom working on paper, will prob see at end of June. |
| Mooring failure | Sent swivels to Navy guy. Got back in town on 15th. Waiting for report. Soaking in tank, no results yet. Andy and John Ericson investigating |
| Upside down sediment trap | Got cups. Had to modify a couple to get them to seal. Adding part to mold fixture to correct lip irregularity problem. |
| Larvae pump | Met this morning. See Ken’s notes. |
| Freeze dryer | Need update from Crissy |
| New LF modem for Rover | Alana ordering ‘ducer with black SS plate. Are we getting a spare? |
| Macro system | Alana running tests in her office with strobes. So far so good. |
| Sur Ridge input | 50 and 600 mab traps. Macro tests. Hope ready in Aug |
| Benthos deck box | Anyone want it? Paul to remove batts and send to e-waste. |
| Project update | Worry after cruise Update of how the technology we’ve developed can be used in other places, future. Next Wed work through it. Engineering acomplishments so far: Rover, SES, Dualie, + 1 yr deployment. Refresh what the instruments do. We’ve overcome these challenges (including turnover in less than 48 hr). Drew’s time lapse of clearing the deck. Next steps- event triggering (on sea floor, profiling). Getting a better picture of the pulses. This technology doesn’t need to be used only at Station M. Kathy is interested in building a Rover. Show the science of how this fits into the bigger picture. Methods. Science, Future. Alana- big picture why is this scientifically important Tech roadmap, strategic plan. Fast sinking events, integrating carbon budgets supply/demand, high res long-term sampling Next lab meeting have this thing flushed out. Viper after SES from abstract presentation End on video transects, Introduce Laser measure and ultimately go to AUV transects and Park and Fly |
| Benthocodon | Paper in final revision, will go out next week. |
| Danielle | Data collection |
| 2020 proposal | Write into proposal- deploy SES at MARS, plug it in, talk to Wave Glider. Debug Rover and SES, test larval pump port fees. how long to leave it out? Solo upgrade- camera, controller VIPER? Update this note from 15 May notes, which aren’t in Proj Lib |
| SES | Need update from Crissy. She should have all the data she needs to write paper. |
| Ocean weather | Need update from Henry. |
| Expenses | Mission critical only |
| Open House lessons learned | Cancel for this year. |
| Manuscripts | Wave glider communication Rich, Brian, Paul, Chris Wahl – Ken talked to Doug about that. May have to go with preliminary results and talk about comms at 4000 m with data we have. Ken’s conclusion: “Benthos crap sucks!” Enteropneust draft – Need update from Victoria |
| Personnel schedules | Ken- 7-12 June Rich- 28-31 May Rich 21-24 June Johnny- somewhere. Paul mid June to early July Ken 9-21 July Alana- July 29-Aug 6ish Crissy—13-18, 28 June 20 July Moon Landing open house |

Wave Glider – Next mission to Sta. M end of June or early July. Can carry both low and med freq modems, but don’t have an LF modem to test wg. MF ‘ducer on WG is omni, need directional. Need to borrow directional MF from Hans, but ‘ducer needs some mechanical work. Can’t run both CO2 sensor and LF modem, so we’ll pull the CO2 sensor. Possible flakey modem cable on WG because they’re having problems with DAT system deployed now.