| 23 July 2019 |  |
| --- | --- |
| Lasers | Paul asking for update from Duane |
| Pulse 71 ADCP | Tom working on paper, will prob see at end of July. |
| Mooring failure | - Buy in time for October. What’s DMO’s decision? |
| Upside down sediment trap | New fixture to hold cup. Should be in early next week n = 15 “PART is TRAP spelled backwards”—Rich |
| Larvae pump | Done talkin |
| Freeze dryer | Back from vacation and working out schedule. |
| Wave glider | Done for now. Have new modem. Check pin compatibility. |
| Macro system (aka shrimpoteuthis) | Alana’s court, new snappy boards two have been fully tested, 2 more need testing Connectors for end cap, need to make end cap. Other end needs to be machined by the machine shop Still finishing schematic - 2020 Change to easier to use menu? Engineering logging? Scale- how to scale those lines- resolution target It’s safer on the elevator Check how many holes in back of housing. Alana to drat, Paul to check, Johnny to do. |
| 2020 proposal | Submitted Phase I |
| 30 year volume | 1 Paper recommended for acceptance. Waiting for other reviews. |
| Olmo | Working on extracting currents from crinoids |
| Personnel schedules | Rich Aug 12-15 Alana- July 29-Aug 6ish Crissy—3-6 Sept Norman here through Aug 10 April, Virginia here till Aug 16th John part time next week |