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	Lasers
	Paul working out details, will talk with Dan Davis this afternoon. Ultimately plan to implement rotating lasers.
No new progress

	Pulse 71 ADCP
	Tom working on it-

	Upside down sediment trap
	Upside down sediment trap- Coming along. Will have cups by the end of the week. Has made the molds.

	Larvae pump
	Working on it. Met this am.

	Vacuum pump
	Need to recontact Labconco- May

	New LF modem for Rover
	Need mount (Johnny), Paul to get quote
Alana had conference call with Benthos. Remove head oil filled ducer works much better on surface. It improves signal quality on the surface. At depth oil filled doesn’t give a lot of improvement….not worth it.

	Macro system
	Can only get 11,830 images per deployment. One lead acid battery is plenty of energy
Connector size is slightly different. Alana looked for right angle connector.
Stainless connectors.
Rubber molded.
Unplugging cable while powered can fry it. It has a funky cable clamp to make sure this doesn’t happen
Need to make new endcap.
Ready for housing to be cut once we’re convinced housing fits.

	Sur Ridge input
	50 and 600 mab traps. Macro tests. Hope ready in Aug 

	Benthos deck box
	Anyone want it

	Project update
	Worry after cruise
Update of how the technology we’ve developed can be used in other places, future. Next Wed work through it.
Engineering acomplishments so far: Rover, SES, Dualie, + 1 yr deployment. Refresh what the instruments do. We’ve overcome these challenges (including turnover in less than 48 hr). Drew’s time lapse of clearing the deck. Next steps- event triggering (on sea floor, profiling). Getting a better picture of the pulses. This technology doesn’t need to be used only at Station M. Kathy is interested in building a Rover.
Show the science of how this fits into the bigger picture. Methods. Science, Future. 
Alana- big picture why is this scientifically important
Tech roadmap, strategic plan.
Fast sinking events, integrating carbon budgets supply/demand, high res long-term sampling
Next lab meeting have this thing flushed out.
Viper after SES from abstract presentation
End on video transects, Introduce Laser measure and ultimately go to AUV transects and Park and Fly

	Benthocodon
	ROV volumes- Paul is working on it. ROV camera appears to be rotated 

	Danielle
	Data collection

	2020 proposal
	Write into proposal- deploy SES at MARS, plug it in, talk to Wave Glider. Debug Rover and SES, test larval pump port fees. how long to leave it out?

	SES
	Crissy incorporating input

	Ocean weather
	Fred has been working on particle tracking.
100 particles/day on sea floor and run backwards. Assign sinking/floating speed
Can know physoc history

	Open House lessons learned
	Get new pool- Remind in May
Layout was good
Get new big monitor- BIG screen

	Manuscripts
	Wave glider communication Rich, Brian, Paul, Chris Wahl – Ken talked to Doug about that.
Enteropneust draft- coming along
Wave Glider- where are the data kept?
Conversations haven't been logged. What data do we actually have?  Was it damaged or fouled on the last one? Go in June? last week in May Rich is out.

	Personnel schedules
	Ken- 7-12 June
Rich- 28-31 May
Rich 21-24 June
Paul mid June to early July
Ken 9-21 July 
Alana- July 29-Aug 6ish
Crissy—13-18 June
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