	27 Aug 2019

	Lasers
	Dan is coming to talk about helical arrangement: decide on mount configuration and target 
Duane has put Dan’s code on version control in GIT 
Looking for bodies to sit down and do frame grabs/measurements.
Before cruise- need to set angle of lasers and get helical twist.
Make new is situ calibration target with shades of gray and put colors in there.
Talking mounts

	Pulse 71 ADCP
	Paul gave lots of edits

	Mooring failure
	Andy will order in the next day or so. Nitronix 

	Upside down sediment trap
	Sample cup looks great. Water tight 
Taking squirty off
Leave bridles for last
Leave bridle decision for after larval pump and macro cam are done

	Larvae pump
	Bracket made. Need to put this thing together. Dale can do tuning and config when he gets back. Schematics are done.
Rich will needs this for testing.
Is there a test cable for maxon?
Rich has the index motor.
Index motor comp- Dale has a plan for relieving the board
Aug 21st. Kim R has a method for cutting screens

	Freeze dryer
	Follow through on order of spare parts-Crissy

	Wave glider
	Done for now. Have new modem. Check pin compatibility.   

	Macro system
(aka shrimpoteuthis)
	50 mm lens, higher contrast. Cut housing in half
Will we have a pointer laser ready?
Lid’s coming in the mail.
Johnny working on endcap. 
Test in dark
In 2020 Change to easier to use menu? Engineering logging?
To measure angle off horizontal- ~30 degrees. Move to 45. Mount battery at mud level. 
No purge port, use alkalines for lasers
Pressure test? Pump helium in to test weld?

	Solo camera height, angles
	November when it’s on shore

	2020 proposal
	Submitted Phase I – 22nd Put Johnny’s hours back in there

	30 year volume
	Ten papers submitted: 1 accepted fully. 5 in revision. Last week.

	Olmo
	Working on extracting currents from crinoids

	Personnel schedules
	Crissy—3-6 Sept
Rich-Sept 19-4 Oct
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