| 27 Aug 2019 |  |
| --- | --- |
| Lasers | Dan is coming to talk about helical arrangement: decide on mount configuration and target Duane has put Dan’s code on version control in GIT Looking for bodies to sit down and do frame grabs/measurements. Before cruise- need to set angle of lasers and get helical twist. Make new is situ calibration target with shades of gray and put colors in there. Talking mounts |
| Pulse 71 ADCP | Paul gave lots of edits |
| Mooring failure | Andy will order in the next day or so. Nitronix |
| Upside down sediment trap | Sample cup looks great. Water tight Taking squirty off Leave bridles for last Leave bridle decision for after larval pump and macro cam are done |
| Larvae pump | Bracket made. Need to put this thing together. Dale can do tuning and config when he gets back. Schematics are done. Rich will needs this for testing. Is there a test cable for maxon? Rich has the index motor. Index motor comp- Dale has a plan for relieving the board Aug 21st. Kim R has a method for cutting screens |
| Freeze dryer | Follow through on order of spare parts-Crissy |
| Wave glider | Done for now. Have new modem. Check pin compatibility. |
| Macro system (aka shrimpoteuthis) | 50 mm lens, higher contrast. Cut housing in half Will we have a pointer laser ready? Lid’s coming in the mail. Johnny working on endcap. Test in dark In 2020 Change to easier to use menu? Engineering logging? To measure angle off horizontal- ~30 degrees. Move to 45. Mount battery at mud level. No purge port, use alkalines for lasers Pressure test? Pump helium in to test weld? |
| Solo camera height, angles | November when it’s on shore |
| 2020 proposal | Submitted Phase I – 22nd Put Johnny’s hours back in there |
| 30 year volume | Ten papers submitted: 1 accepted fully. 5 in revision. Last week. |
| Olmo | Working on extracting currents from crinoids |
| Personnel schedules | Crissy—3-6 Sept Rich-Sept 19-4 Oct Alana- 9-17 October |