	3 April 2019

	Lasers
	Making progress on zoom angle

	Pulse 71 ADCP
	Tom working on it

	Upside down sediment trap
	Still waiting for parts. Solid bridles on bar?

	Larvae pump
	Flow meter from Andy and need Andy’s data logger – Johnny getting that set up. Need to run it.
Bought material for frame. Same as Dale’s sled exept for no angles. 
Find self enumerating ports.
Need something to test. Raspberry Pi – 2 arrived and loaded up. Build is working fine, just need to bench test.

	Vacuum pump
	Spewed oil. Need to take apart chamber. Need to recontact Labconco

	New LF modem for Rover
	Need mount (Johnny), Paul to get quote

	Macro system
	Ran overnight with strobes and it worked. 
Maybe snappy wasn’t sleeping in its lowest sleep state.
Need energy budget to decide in battery needs/housing size. 
Re-use battery can 
Deploy at Sur Ridge if possible to test.
Need to make new endcap.
Spare strobes lanternshark
Successfully talked to LED strobes. Working on energy budget

	Sur Ridge input
	50 and 600 mab traps. Macro tests

	Benthos deck box
	Anyone want it

	Project update
	Worry after cruise
Update of how the technology we’ve developed can be used in other places, future. Next Wed work through it.
Engineering acomplishments so far: Rover, SES, Dualie, + 1 yr deployment. Refresh what the instruments do. We’ve overcome these challenges (including turnover in less than 48 hr). Drew’s time lapse of clearing the deck. Next steps- event triggering (on sea floor, profiling). Getting a better picture of the pulses. This technology doesn’t need to be used only at Station M. Kathy is interested in building a Rover.
Show the science of how this fits into the bigger picture. Methods. Science, Future. 
Alana- big picture why is this scientifically important
Tech roadmap, strategic plan.
Fast sinking events, integrating carbon budgets supply/demand, high res long-term sampling
Next lab meeting have this thing flushed out.
Viper after SES from abstract presentation
End on video transects, Introduce Laser measure and ultimately go to AUV transects and Park and Fly

	Benthocodon
	ROV volumes- Paul is working on it. ROV camera appears to be rotated 12-13 degrees in the housing.
Brian to be done with VARS issue in next few days

	Danielle
	Data collection

	Alana’s talk
	Scripps April 11. Finding a lot of what is needed. Leave morning of 11th

	SES
	Crissy incorporating input

	Open House lessons learned
	Get new pool- Remind in April
Layout was good
Get new big monitor- BIG screen

	Manuscripts
	Wave glider communication Rich, Brian, Paul, Chris Wahl – Ken talked to Doug about that.
Enteropneust draft- coming along

	Personnel schedules
	Johnny- Bali March 19- April 15
[bookmark: _GoBack]Rich- 28-31 May
Ken 9 July 2.5 weeks
Alana- Wisconsin lakes
Crissy—13-18 June




