	31 July 2019

	Lasers
	Duane and Dan have given up getting code to run with Mac without full MatLab license. Looking for bodies to sit down and do frame grabs/measurements.
Before cruise- need to set angle of lasers and get helical twist.
Make new is situ calibration target with shades of gray and put colors in there.

	Pulse 71 ADCP
	Tom working on paper, will prob see at end of July.

	Mooring failure
	By Monday or Tuesday we should be able to orde hardware. 10K limit on costs.

	Upside down sediment trap
	Still waiting for cups. What to do about bridles? Ti feetpads. 
“PART is TRAP spelled backwards”—Rich 
Reworked the lip and plan to ship this week.

	Larvae pump
	Diana has given input on schedule, Rich working on it.
Jim almost has batteries worked out. Paul had to order more parts for the controller. 
Oscillator couldn’t test at depth but worked, and didn’t flood following bounce/1 hr holds to depth.

	Freeze dryer
	Johnny continuing to hound

	Wave glider
	Done for now. Have new modem. Check pin compatibility.   

	Macro system
(aka shrimpoteuthis)
	Alana’s court, new snappy boards two have been fully tested, 2 more need testing
Connectors for end cap, need to make end cap.
Other end needs to be machined by the machine shop
Still finishing schematic 
· 2020 Change to easier to use menu? Engineering logging?
Scale- how to scale those lines- resolution target
Has to go down on the elevator
Check how many holes in back of housing. Alana to draw(?), Paul to check, Johnny to do.
[bookmark: _GoBack]Want to pressure test the housing. Pt. H (big chamber size) or DeepSeaP&L
To measure angle off horizontal- ~30 degrees. Hae to find nodal point of camera, put scale below it at 0, run scale out and see how far out middle of image falls. Also need to measure field of view.

	Solo camera height, angles
	November when it’s on shore

	2020 proposal
	Submitted Phase I

	30 year volume
	1 Paper recommended for acceptance. Waiting for other reviews.

	Olmo
	Working on extracting currents from crinoids

	Personnel schedules
	Rich Aug 12-15
Alana- July 29-Aug 6ish
Crissy—3-6 Sept
Norman here through Aug 10
April, Virginia here till Aug 16th
John part time next week



