| 31 July 2019 |  |
| --- | --- |
| Lasers | Duane and Dan have given up getting code to run with Mac without full MatLab license. Looking for bodies to sit down and do frame grabs/measurements. Before cruise- need to set angle of lasers and get helical twist. Make new is situ calibration target with shades of gray and put colors in there. |
| Pulse 71 ADCP | Tom working on paper, will prob see at end of July. |
| Mooring failure | By Monday or Tuesday we should be able to orde hardware. 10K limit on costs. |
| Upside down sediment trap | Still waiting for cups. What to do about bridles? Ti feetpads. “PART is TRAP spelled backwards”—Rich Reworked the lip and plan to ship this week. |
| Larvae pump | Diana has given input on schedule, Rich working on it. Jim almost has batteries worked out. Paul had to order more parts for the controller. Oscillator couldn’t test at depth but worked, and didn’t flood following bounce/1 hr holds to depth. |
| Freeze dryer | Johnny continuing to hound |
| Wave glider | Done for now. Have new modem. Check pin compatibility. |
| Macro system (aka shrimpoteuthis) | Alana’s court, new snappy boards two have been fully tested, 2 more need testing Connectors for end cap, need to make end cap. Other end needs to be machined by the machine shop Still finishing schematic - 2020 Change to easier to use menu? Engineering logging? Scale- how to scale those lines- resolution target Has to go down on the elevator Check how many holes in back of housing. Alana to draw(?), Paul to check, Johnny to do. Want to pressure test the housing. Pt. H (big chamber size) or DeepSeaP&L To measure angle off horizontal- ~30 degrees. Hae to find nodal point of camera, put scale below it at 0, run scale out and see how far out middle of image falls. Also need to measure field of view. |
| Solo camera height, angles | November when it’s on shore |
| 2020 proposal | Submitted Phase I |
| 30 year volume | 1 Paper recommended for acceptance. Waiting for other reviews. |
| Olmo | Working on extracting currents from crinoids |
| Personnel schedules | Rich Aug 12-15 Alana- July 29-Aug 6ish Crissy—3-6 Sept Norman here through Aug 10 April, Virginia here till Aug 16th John part time next week |