	7 Aug 2019

	Lasers
	Duane has put Dan’s code on version control in GIT 
Looking for bodies to sit down and do frame grabs/measurements.
Before cruise- need to set angle of lasers and get helical twist.
Make new is situ calibration target with shades of gray and put colors in there.

	Pulse 71 ADCP
	Tom working on paper, will prob see at end of July.

	Mooring failure
	Still waiting. Andrew will get back on it tomorrow

	Upside down sediment trap
	Still waiting for cups. What to do about bridles? Ti feetpads. 
“PART is TRAP spelled backwards”—Rich 
Getting ready to ship.

	Larvae pump
	Diana has given input on schedule, Rich working on it.
Jim almost has batteries worked out. Paul had to order more parts for the controller. 
Paul has to build a power supply. Dale has pump, Rich will need it for testing.
Motor and oscillators are good as far as we know.
Index motor comp- Dale has a plan for relieving the board
Aug 21st. Kim R has a method for cutting screens

	Freeze dryer
	Johnny continuing to hound

	Wave glider
	Done for now. Have new modem. Check pin compatibility.   

	Macro system
(aka shrimpoteuthis)
	Alana’s court, new snappy boards two have been fully tested, 2 more need testing
Connectors for end cap, need to make end cap.- got docs. Need to buy material. Flat plate round disc
Other end needs to be machined by the machine shop
Still finishing schematic 
· 2020 Change to easier to use menu? Engineering logging?
Scale- how to scale those lines- resolution target
Has to go down on the elevator
Check how many holes in back of housing. Alana to draw(?), Paul to check, Johnny to do.
Want to pressure test the housing. Pt. H (big chamber size) or DeepSeaP&L
To measure angle off horizontal- ~30 degrees. Move to 45. Mount battery at mud level. 

	Solo camera height, angles
	November when it’s on shore

	2020 proposal
	Submitted Phase I

	30 year volume
	[bookmark: _GoBack]Ten papers submitted: 1 accepted fully. 3 in revision. Hoping to get 6 more submitted.

	Olmo
	Working on extracting currents from crinoids

	Personnel schedules
	Rich Aug 12-15
Alana- July 29-Aug 6ish
Crissy—3-6 Sept
Norman here through Aug 10
April, Virginia here till Aug 16th
John part time next week



