| 9 October Sept 2019 |  |
| --- | --- |
| Lasers | Hang up is mount. If we have angles, Johnny can make the mount. Working on getting the laser mount done. Need to calibrate Tueday on shore. Ship gets back today 1900 |
| Mooring failure | Ready to go except for new anchors for elevators Hardware is in. All tested except for galvanized. |
| Upside down sediment trap | Cups are finished. Need to put union on cups. |
| Larvae pump | Larval pump is in the tank testing!! Getting wet weight Goes through a lot of power waiting. Has no standby sleepy. |
| Wave glider | Getting ready for Canon. Tiny going to station m. working. Leaving by tomorrow am. Connes working great. |
| Macro system (aka shrimpoteuthis) | Don’t ask till after cruise Sidelined until the other aspects are done. Keep up momemtum and finish after cruise. 50 mm lens, higher contrast. Cut housing in half Will we have a pointer laser ready? Lid’s coming in the mail. Johnny working on endcap. Test in dark In 2020 Change to easier to use menu? Engineering logging? To measure angle off horizontal- ~30 degrees. Move to 45. Mount battery at mud level. No purge port, use alkalines for lasers Pressure test? Pump helium in to test weld? |
| Cruise prep | Bring doubles of lines Alana inventory, packing Monday the 7th. Mooring lines are in buckets. Ready to deploy except for hardware. Add beacons to rescue float pack. Strobes and VHF. Nitrogen bottles- Johnny – we have plenty for the cruise. Spar buoy fixes- get batteries on instruments Crissy sediment trap controller batteries ADCP put battery in ADCP base. Start loadng Monday 10 am. |
| Solo camera height, angles | Not coming back. New mooring line will go on Solo camera and two inverted traps. |
| 30 year volume | Foram paper has been published |
| Olmo | Revising draft. Resolve field of view discrepancy |
| Personnel schedules | Rich-Sept 19-4 Oct Alana- 9-17 October |