	11 Sept 2019

	Lasers
	Dan is coming to talk about helical arrangement: decide on mount configuration and target 
Duane has put Dan’s code on version control in GIT 
Looking for bodies to sit down and do frame grabs/measurements.
Before cruise- need to set angle of lasers and get helical twist.
Make new is situ calibration target with shades of gray and put colors in there.
Talking mounts
Has a new target

	Pulse 71 ADCP
	Paul gave lots of edits

	Mooring failure
	Hardware is in. Needs to be tested.It’s in Johnny’s lab to move to trailer along with new lines that are already in trailer.

	Upside down sediment trap
	New bridles on two traps, one looks fair. 
Cleaned them. Swap sediment traps out there with new ones coming, so we’ll have one extra.
Squirty has been taken off
Ti bridle decision on hold
Almost ready. Valencia Plastics has started new bacth of cups today (100 or 200)

	Larvae pump
	Dale can do tuning and config when he gets back. 
Johnny to cut more screen.
Rich is working on it.
Is there a test cable for maxon?
Johnny has the index motor.
There is a hall sensor. Needs to take it to pot. 
Index motor comp- Dale has a plan for relieving the board
Aug 21st. Kim R has a method for cutting screens
Working on cables for pump

	Freeze dryer
	Ordered spare parts

	Wave glider
	Getting ready for Canon.

	Macro system
(aka shrimpoteuthis)
	Sidelined until the other aspects are done. Keep up momemtum and finish after cruise.
50 mm lens, higher contrast. Cut housing in half
Will we have a pointer laser ready?
Lid’s coming in the mail.
Johnny working on endcap. 
Test in dark
In 2020 Change to easier to use menu? Engineering logging?
To measure angle off horizontal- ~30 degrees. Move to 45. Mount battery at mud level. 
No purge port, use alkalines for lasers
Pressure test? Pump helium in to test weld?

	Cruise prep
	

	Solo camera height, angles
	Not coming back. New mooring line will go on Solo camera and two inverted traps. 

	Rover
	Changing transducer. It’s bigger. Johnny to get it from Rover lab when he has time.

	30 year volume
	Ten papers submitted: 1 accepted fully. 5 in revision. 

	Olmo
	Revising draft

	Personnel schedules
	Rich-Sept 19-4 Oct
Alana- 9-17 October
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