| October 20 2021 |
| --- |
| Lasers | Need correction for distortion. Center of distortion is not the center of the image. Assymetrical barrel distortion. Sending pics to dan davis Not doing lasers next Monday Dan has been working on data from last calibration in June- got some promising results. Measure plastic animals |
| Loop and Cross | Very interested and thinks it’s publishable research. But he can’t promise we’d have something by July. Paul was able to fix some code issues to improve location data Kent’s reporting to Paul today Put Rich in the loop Kent has been working a lot on that Chris is helping him try to run some code on the wave glider Kent is testing his code on SES- Phase 2 ask for 80 hours of Kent’s time. Made a lot of progress and wants to finish it. Wait until we have targets out there |
| Squirty | Need to put it on |
| Macro system | Testing worked. On standby until next carson deployment |
| Solo | In The Water |
| Snappy | Make more snappy boards Expect a PO Not till macro is working Making more snappies Alana to make setup- call in Rich to finish the working product Alana to check notes Need to work out bugs of new snappy. Lower priority |
| Rover export: PMEL, NOC | Sent diagram New contact of someone who can make the spheres Chafey spheres |
| Rover, SES comms | Bring MF dunker, make sure davit works |
| Benthos modem | Don’t have MF yet. |
| pH sensor | On Solo frame |
| Papers | Rover paper in press Larissa’s ms paper Oxygen Yearly-hourly- compare community structre behavior to ecological variables- Later |
| Fathomnet | Gave her benthocodon Something that auto scans for Holos upon VARS upload |
| Eye-Ris camera | Worked Eric is looking at the data Descent was too fast. Best data from Benthic transect |
| Nitronic thimbles | Sewn into lines, deployed |
| October cruise | What’s next? Get everything ready to go |
| ITS | Ken to get an email from Monique |
| Personnel schedules | Crissy- Out tomorrow, friday |