	October 27 2021 

	Lasers
	Need correction for distortion. Center of distortion is not the center of the image. Assymetrical barrel distortion. Sending pics to dan davis
Not doing lasers next Monday
Dan has been working on data from last calibration in June- got some promising results. Measure plastic animals

	Loop and Cross
	Very interested and thinks it’s publishable research. But he can’t promise we’d have something by July. Paul was able to fix some code issues to improve location data
Kent’s reporting to Paul today
Put Rich in the loop
Kent has been working a lot on that
Chris is helping him try to run some code on the wave glider 
Kent is testing his code on SES- Phase 2 ask for 80 hours of Kent’s time. Made a lot of progress and wants to finish it. Wait until we have targets out there

	Squirty 
	Need to put it on

	Macro system

	Testing worked.
On standby until next carson deployment

	Solo
	In The Water

	Snappy
	Make more snappy boards
Expect a PO
Not till macro is working
Making more snappies
Alana to make setup- call in Rich to finish the working product
Alana to check notes
Need to work out bugs of new snappy. 
Lower priority

	Rover export: PMEL, NOC
	Sent diagram
New contact of someone who can make the spheres
Chafey spheres

	[bookmark: _GoBack]SES prep
	Figure out fluid issue. 
Can install batteries in a few hours. 

	Rover troubleshooting
	Fluorocam worked fine
During mission, some components stop trying once something goes bad. Add a “keep trying” aspect to the code. Log error and keep going. Once it found there was a failure in the communication it wen’t on the no-go list.
That one motor (stbd controller) isn’t returning status. On RS45 tied together. Can talk to one but not the other. Means comm line at least to one is good. Need to open it up and see what’s going on.

	Rover, SES comms
	Bring MF dunker, make sure davit works

	Benthos modem
	Don’t have MF yet. To be shipped 19 Nov
LF not yet mounted

	pH sensor
	On Solo frame

	Papers
	Rover paper in press- COVER SHOT!!
Larissa’s ms paper
Oxygen 
Yearly-hourly- compare community structre behavior to ecological variables- Later

	Fathomnet
	Gave her benthocodon
Something that auto scans for Holos upon VARS upload

	Eye-Ris camera
	Worked
Eric is looking at the data
Descent was too fast. Best data from Benthic transect

	October cruise
	We went. Wait to hear anything from DMO about getting more days

	ITS
	Ken to get an email from Monique

	Personnel schedules
	Rich- out the last couple of weeks of the year
Crissy- Mid Dec 
Ken- some time




