| 21 April 2021 |
| --- |
| Lasers | Support 2020 cruise (**test it on animals, 3D print a peniagone that won’t squish or turn to snot on the way up. see error based on “topography” of animal off the sea floor). 3 diff sizes, measure from head vs footprint? Pinged Duane- nothing to report- should be able to work on from home. Duane is back on it and up to speed Duane is working on calibration data Dan got back to Paul. Laser calibration might change when switching from air to underwater. Dan is continuing to work on it Fits on ventana’s camera. Need a port to power it Mariah is making new target. Paul needs to digitize images from last time New target is coming. Next carson day Got new target- need to give to Johnny Next time we go out on Carson, take target and recalibrate |
| Loop and Cross | Asked Kent if Tom could continue to work on it next year. Meeting Kent the week of the 22nd Kent: No one has spare cycles. Best bet to ask MT for time. Would have to defer something else. Is it possible to do later in the year? Meeting with Kent next Wed Very interested and thinks it’s publishable research. But he can’t promise we’d have something by July. Paul was able to fix some code issues to improve location data Kent’s been feeding Paul conceptual diagrams Put Rich in the loop |
| Rachel Carson days June | Macro cam- don’t forget to submit precruise in may |
| Squirty | Need to order some stuff. Got drawings. Need to work on controllers Made model of battery can, send out for outside services Retrofit crossmember, do as many as can here. A lot of work to make four. Might have to do two at a time. Alignment is a tough step. Made models for battery can, located models for manifold. Need to submit to Ray next week. Ray has a two month backlog Model is done for the battery can and lid Need to find drawring, does Brett have it? Has manifold submitted to shop for printing Ray concerned about inner cavities Making parts. Aaron wants one for Barry’s traps. Why was there so much corrosion on the one they took apart? Water came through seal? How do we test on deck? Hook something up to the intake New boards Two more cones- check to see how much it will be Having problem getting battery cans manufactured. Double lid? Need components like pumps, etc. Parts out for quote on housings Get Probattery to make battery packs- ordering 8 packs Spare fiberglass cross member? |
| Electrochem | Sent order |
| Macro system (aka shrimpoteuthis) | Got loaner of deep-sea power and light strobe 800 microsecond delay Johnny making chassis- cut, machine, welded Put 50 mm lens on, put in pocket of face plate and it fits. There’s a teeny tiny bit of shadow on the bottom corners but it’s fine. Rough estimate of 35 degrees of it looking down but bottom bar might be in view. Don’t want to cantilever the camera out Johnny to model parts before cutting the housing. In 2020 Change to easier to use menu? Engineering logging? Mount battery at mud level. 1 meter between strobes Deployment- how small can we make it? No purge port, use alkalines for lasers Pressure test? Pump helium in to test weld? Macro aiming laser Test in July 1 Min-K10 ccpl-ti- Alana owes us. More time mid march Schematics double check. No son of snappy. Something about strobes, incandescent yellow glow…200 lumens, just buy deep-sea power and light for Jim’s system. Use those instead of Cathx? Talking power, wavelengths, color temp- buy with money at end of year $2600 each. Will they remember settings after recycle power?- Johnny updating cad After cruise Johnny working from home, leaving lens for Johnny, Alana taking camera body home Last week Jim went by camera on Sur Ridge and it’s flashing Unrealistic to think we’ll make it in March. Johnny has been making frame Modeling frame Gonna have frankie weld First batch of Jim’s LED lights will be delayed, so ours might not come in before march If we had battery and camera working before our strobes arrived maybe we could test with Jim’s Get alana’s chassis fixed. Compiling components. Needs to be a little longer than half the length of the can. Soon ready to cut. Needed new conectors (old ones were for cathx strobes, not DSPL) Need to make another raspberry pi boards Capacitor board in addition to the other stack in the housing. Need 4.5 inch square board Need to find glass ports Doing something with stobes, rid of usb deck cable…connector. Cleaner way to do it Alana schematic Have strobes! Working on battery Pilots say they can lift over 300 lbs on the swing arm. Should be under 200 lbs.Talk with both sets of pilots before turning it into a swing arm deployment vehicle. Electronics mounted on chassis Close to cutting the tube and weldling on the lens slide. Soon will do lid penetrations. Send to e-etchs for wiring Laser aiming? Working on connectors, etc. 8-pin? Camera and chassis up in etech lab, can get to that in next few days. Next Johnny will cut can and weld on the lid Connectors not tightened yet Chassis is being wired- done in a week, tomorrow cut can and start machining |
| Snappy | Son of snappy. SOS. Some “last kingdom” reference…. Restart halt bug Success. It’s in project library. 1.35 Newer compiler blows storage budget. Spits out so much. Paul built new version, but code base wakey, snappy compiler no longer compiles. Have to get an recompile all of our code bases. Microchip compiler Paul to look at, and will call in pro. Code- on a repository on bit bucket. Needs to be hooked up to hardware and tested. Alana might have what she needs to test it. Alana might be able to do some testing. Only need to generate new code when the pics are changed. Could download xc8 1.42. Rich will put in tempbox. Can have more than one compiler, just have to say which one you’ll use. Trigger strobe it charges for ten seconds. How to set charge time? Add this feature. And set timeout- goes to sleep very qickly. Next step test with camera and strobes Battery voltage was not accurate Some things work some don’t. Check with Rich – after cruise work on little bugs Alana will take home to work on from home IF we want it to go down on ROV make it like frame that Aaron is making for Jim Barry’s macro system with stabs on swing arm What about te connector to the deepsea power and light battery?- after carson day Make more snappy boards Expect a PO Not till macro is working Making more snappies Aim for July |
| Rover export: PMEL, NOC | Sent diagram New contact of someone who can make the spheres Chafey spheres |
| Rover-SES comms | Because of poor weather on WG trip, didn’t get status on their comms. Hope for july |
| Collaborations | Olmo and vardaro |
| Jen | Animal tagging |
| pH sensor | Get loaner, put outside. Take it out in June, strap it to camera. Pressure test first. |
| Papers | Yearly-hourly- compare community structre behavior to ecological variables Larissa’s ms paper |
| Rover paper | Intro is done Description is done Look at chamber optodes too If current meter uses temp to correct for speed of sound- doesn’t that impact current meter readings? No ref on port right now |
| Inverted traps | Inventory/pics of the animals in there. |
| Collaborations | Olmo and Vadaro |
| SES command center | Crissy – Go through old deployments see X full for X long How many measurements can we make per batteries? This deployment doesn’t spin as fast before taking picture to hopefully help with piling up bit. Less bunching? This year- Can modify program based on images we collected What does the rover do differently once it detects the signal from the SES. Do a 50 m transect per event. The type of event that’s two per year 2018 |
| Proposal | Upgrade VARS for images- add zoom, color corrections |
| Pyrosomes | Got data back. |
| Fathomnet | Gave her benthocodon Something that auto scans for Holos upon VARS upload |
| Iris camera | Use at Station M- Might be able to do with no extra funding- LRAUV version design review 5 october. Another step needed to add to Ricketts Paul Roberts to talk with pilots about putting it on the rickets |
| ITS | Ken to get an email from Monique |
| Personnel schedules | Crissy late June Ken- 4th-15th of June |