| 12 May 2021 |
| --- |
| Lasers | Next time we go out on Carson, take target and recalibrate New target sent to Duane. Checking target |
| Loop and Cross | Very interested and thinks it’s publishable research. But he can’t promise we’d have something by July. Paul was able to fix some code issues to improve location data Kent’s been feeding Paul conceptual diagrams Put Rich in the loop |
| Rachel Carson days June | Macro cam. Submit precruise next week |
| Squirty | Get Probattery to make battery packs- ordering 8 packs Spare fiberglass cross member? Waiting for quote from cans. Prefer bars to be turned to lengths to ship off to a machine shop Need to work on mounting maniforlds Everything is at sea Found a finished Teflon cone Have been mounting new cone into sediment trap Battery cans in ourside services Fluorinert molecule is so small it goes through the membrane. Shifting to silicone oil Paul buy pumps and whatever he can’t get from craig okuda |
| Macro system (aka shrimpoteuthis) | Pressure test? Pump helium in to test weld? Macro aiming laser Test in July 1 Min-K10 ccpl-ti- Alana owes us. Adjust focus so middle is in focus Place laser so it’s pointing in the middle of the focus area. What about te connector to the deepsea power and light battery?- after carson day Management thing took half Alana’s week Shuld Johnny test the housing? Pull out all the stuff Elevator is coming together Needs to go on elevator |
| Snappy | Make more snappy boards Expect a PO Not till macro is working Making more snappies After October |
| Rover export: PMEL, NOC | Sent diagram New contact of someone who can make the spheres Chafey spheres |
| Solo | Replace glass port Bring connector to Alana, label to order replacement Replace connector that was twisted to release pressure Ask after June deployments |
| Rover-SES comms | Because of poor weather on WG trip, didn’t get status on their comms. Hope for June |
| pH sensor | Get loaner, put outside. Take it out in June, strap it to camera. Pressure test first. |
| Interns | Grace- Pyrosomes Kat- Put down a hydrophone and listen to sounds of animals that are attracted to bait Conceptual design, what do we need to do it Sound of feeding act as a dinner bell? |
| Papers | Yearly-hourly- compare community structre behavior to ecological variables Larissa’s ms paper- Resubmitted |
| Rover paper | Draft by third week of may, will definitely have before he leaves on vacation Crissy to finish figures and table, then send to everyone tomorrow Start formatting |
| SES command center | Crissy – Go through old deployments see X full for X long How many measurements can we make per batteries? This deployment doesn’t spin as fast before taking picture to hopefully help with piling up bit. Less bunching? This year- Can modify program based on images we collected What does the rover do differently once it detects the signal from the SES. Do a 50 m transect per event. The type of event that’s two per year 2018 -Check after Carson days |
| Proposal | Upgrade VARS for images- add zoom, color corrections Add sediment trap 2 macro cam deployments overnights Swing arm deployments on ventana? Don’t schedule in July or August or Jan Early in year Late winter May and September- Check with Bruce about place. Seasonal cycle of pyrosomes and salps What upgrades do we want for the service interval for when we have everything on shore after the Flyer retires. Should buy some batteries for testing (alkalines for Rover, for tripods buy new jim barray battery design but one third of capacity and cost). Rare Rover servicing opportunity We have alk SES/Rover battery packs Add fluorescence cam to SES Modems pH sensors |
| Fathomnet | Gave her benthocodon Something that auto scans for Holos upon VARS upload |
| Iris camera | Use at Station M- Might be able to do with no extra funding- LRAUV version design review 5 october. Another step needed to add to Ricketts Paul Roberts to talk with pilots about putting it on the rickets Being tested on VEntana on Jim Barry’s dive Deployed yesterday Worked well on Ventana Ask Paul to send back video |
| ITS | Ken to get an email from Monique |
| Personnel schedules | Crissy late June Ken- 4th-15th of June Johnny second half of July Alana last week of July Paul 28 June to mid July Rich- 1st and last week of July |