	19 May 2021 

	Lasers
	Next time we go out on Carson, take target and recalibrate
New target sent to Duane. Checking target.
Got a green laser to serve as indexing laser

	Loop and Cross
	Very interested and thinks it’s publishable research. But he can’t promise we’d have something by July. Paul was able to fix some code issues to improve location data
Kent’s reporting to Paul today
Put Rich in the loop

	Rachel Carson days June
	Macro cam. Submit precruise next week

	Squirty 
	Get Probattery to make battery packs- ordering 8 packs
Spare fiberglass cross member?
Waiting for quote from cans. Prefer bars to be turned to lengths to ship off to a machine shop
Need to work on mounting maniforlds
Everything is at sea
Found a finished Teflon cone
Have been mounting new cone into sediment trap
Battery cans in ourside services
Fluorinert molecule is so small it goes through the membrane. Shifting to silicone oil
Paul buy pumps and whatever he can’t get from craig okuda
Ray is making the lids, outside shop is making the bodies. Use silicone oil instead of fluorinert

	Macro system
(aka shrimpoteuthis)
	Pressure test? Pump helium in to test weld?
Macro aiming laser
Test in July
1 Min-K10 ccpl-ti- Alana owes us.
Adjust focus so middle is in focus
Place laser so it’s pointing in the middle of the focus area. What about te connector to the deepsea power and light battery?- after carson day
Management thing took half Alana’s week
Shuld Johnny test the housing? Pull out all the stuff
Elevator is coming together
Needs to go on elevator
Just finished elevator mount, looks good
Everything is working!! Taking pictures, firing strobes. Now to test using it off deep-sea power and light battery
Running a test. After that, put back in can, figure out how to get focus etc.
How far is face of glass port from seafloor it’s pointing at
Angling next week, test focus

	Snappy
	Make more snappy boards
Expect a PO
Not till macro is working
Making more snappies
After October

	Rover export: PMEL, NOC
	Sent diagram
New contact of someone who can make the spheres
Chafey spheres

	Solo
	Replace glass port
Bring connector to Alana, label to order replacement
Replace connector that was twisted to release pressure
Ask after June deployments

	Rover-SES comms
	Because of poor weather on WG trip, didn’t get status on their comms. Hope for June

	pH sensor
	Get loaner, put outside. Take it out in June, strap it to camera. Pressure test first.

	Interns
	Grace- Pyrosomes
Kat- Put down a hydrophone and listen to sounds of animals that are attracted to bait
Conceptual design, what do we need to do it
Sound of feeding act as a dinner bell?

	Papers
	Yearly-hourly- compare community structre behavior to ecological variables
Larissa’s ms paper- Resubmitted

	Rover paper
	Draft by third week of may, will definitely have before he leaves on vacation
Crissy to finish figures and table, then send to everyone tomorrow
Start formatting

	SES command center
	Crissy – Go through old deployments see X full for X long
How many measurements can we make per batteries?
This deployment doesn’t spin as fast before taking picture to hopefully help with piling up bit. Less bunching?
This year- Can modify program based on images we collected
What does the rover do differently once it detects the signal from the SES. Do a 50 m transect per event.
The type of event that’s two per year
2018 
-Check after Carson days

	[bookmark: _GoBack]Proposal
	Proposal due mid July- start after vacation
Upgrade VARS for images- add zoom, color corrections
Add sediment trap
2 macro cam deployments overnights
Swing arm deployments on ventana?
Don’t schedule in July or August or Jan
Schedule for May and September- Check with Bruce about place. 
What upgrades do we want for the service interval for when we have everything on shore after the Flyer retires.
Should buy some batteries for testing (alkalines for Rover, for tripods buy new jim barray battery design but one third of capacity and cost). 
Rare Rover servicing opportunity
We have alk SES/Rover battery packs Add fluorescence cam to SES
Modems
pH sensors

	Fathomnet
	Gave her benthocodon
Something that auto scans for Holos upon VARS upload

	Iris camera
	Use at Station M- Might be able to do with no extra funding- LRAUV version design review 5 october. Another step needed to add to Ricketts
Paul Roberts to talk with pilots about putting it on the rickets
Being tested on VEntana on Jim Barry’s dive
Deployed yesterday
Worked well on Ventana 
Ask Paul to send back video

	ITS
	Ken to get an email from Monique

	Personnel schedules
	Crissy late June
Ken- 4th-15th of June
Johnny second half of July
Alana last week of July, possibly July 4th week
Paul 28 June to mid July
Rich- 1st and last week of July
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