	15 sept 2021 

	Lasers
	Need correction for distortion. Center of distortion is not the center of the image. Assymetrical barrel distortion. Sending pics to dan davis
Not doing lasers next monday

	Loop and Cross
	Very interested and thinks it’s publishable research. But he can’t promise we’d have something by July. Paul was able to fix some code issues to improve location data
Kent’s reporting to Paul today
Put Rich in the loop
Kent has been working a lot on that
Chris is helping him try to run some code on the wave glider 
Kent is testing his code on SES- Phase 2 ask for 80 hours of Kent’s time. Made a lot of progress and wants to finish it.

	Rachel Carson days September
	Rich telepresence
pH sensors. Macro cam
ready

	Squirty 
	We have batteries, but they need connectors. 
Finished schematics
Connectors coming in August. Have cables but not connectors
Go with same pump
Parts are made
Lining manifold up with cone
How deep has Kim taken that driver board? 
Did one setup, ready to be put back together
Need to be wired and ready to go
Two squirties- two upward and two downward traps
Bring all the squirties we have

	Macro system

	Testing worked.
Need laptop with canon software
Change laser battery
Leave it as is till we used it again

	Solo
	Ready to be tested
Need to remember to run overnight

	Snappy
	Make more snappy boards
Expect a PO
Not till macro is working
Making more snappies
After October

	Rover export: PMEL, NOC
	Sent diagram
New contact of someone who can make the spheres
Chafey spheres

	Rover-SES comms
	Bring MF dunker, make sure davit works

	Benthos modem
	No news from benthos about new modem

	pH sensor
	Get ready to send out on carson in September. Get from Johnny next week
Pressure testing

	Papers
	Yearly-hourly- compare community structre behavior to ecological variables
Larissa’s ms paper- turning around for frontiers

	Rover paper
	resubmitted

	Proposal
	Phase II submitted

	Fathomnet
	Gave her benthocodon
Something that auto scans for Holos upon VARS upload

	Eye-Ris camera
	Eric Orenstein
October 6-15
Paul Roberts will talk with us

	Nitronic thimbles
	One week out (7 working days)

	October cruise
	Can take full science crew 
Eye-RIS
Foram cages
Transects
Elevator with macrocam
Grab respirometers
Cores
Recover ADCP, Redeploy ADCP
pH sensors put on ROV when we go to Station M, run once before put on Rover

	ITS
	Ken to get an email from Monique

	Personnel schedules
	Rich- Sept 24-October 1
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