| 29 sept 2021 |
| --- |
| Lasers | Need correction for distortion. Center of distortion is not the center of the image. Assymetrical barrel distortion. Sending pics to dan davis Not doing lasers next monday |
| Loop and Cross | Very interested and thinks it’s publishable research. But he can’t promise we’d have something by July. Paul was able to fix some code issues to improve location data Kent’s reporting to Paul today Put Rich in the loop Kent has been working a lot on that Chris is helping him try to run some code on the wave glider Kent is testing his code on SES- Phase 2 ask for 80 hours of Kent’s time. Made a lot of progress and wants to finish it. |
| Squirty | Finished schematics Connectors coming in August. Have cables but not connectors Go with same pump Parts are made Lining manifold up with cone How deep has Kim taken that driver board? Did one setup, ready to be put back together Need to be wired and ready to go Two squirties- two upward and two downward traps Bring all the squirties we have Pressure test motors Alana confident can find 4 pin connectors Controllers programmed and tested |
| Macro system | Testing worked. On standby until next carson deployment |
| Solo | Test Need to remember to run overnight |
| Snappy | Make more snappy boards Expect a PO Not till macro is working Making more snappies After October |
| Rover export: PMEL, NOC | Sent diagram New contact of someone who can make the spheres Chafey spheres |
| Rover, SES comms | Bring MF dunker, make sure davit works |
| Benthos modem | No news from benthos about new modem Shipped something to us. Not sure if it’s this |
| LF ducer | Should get before cruise check. Shipped? |
| pH sensor | Get ready to send out on carson in September. Get from Johnny next week Pressure testing- density gradient |
| Papers | Yearly-hourly- compare community structre behavior to ecological variables Larissa’s ms paper- turning around for frontiers |
| Rover paper | Awaiting final acceptance |
| Fathomnet | Gave her benthocodon Something that auto scans for Holos upon VARS upload |
| Eye-Ris camera | Eric Orenstein October 6-15 Paul Roberts is on track |
| Nitronic thimbles | Still out at electropolish |
| October cruise | Can take full science crew Eye-RIS Foram cages Transects Grab respirometers Cores Recover ADCP, Redeploy ADCP pH sensors put on ROV when we go to Station M, run once before put on Rover Sent Andrew prelim schedule |
| ITS | Ken to get an email from Monique |
| Personnel schedules | Rich- Sept 24-October 1 |