| 8 sept 2021 |
| --- |
| Lasers | Need correction for distortion. Center of distortion is not the center of the image. Assymetrical barrel distortion. Sending pics to dan davis Not doing lasers next monday |
| Loop and Cross | Very interested and thinks it’s publishable research. But he can’t promise we’d have something by July. Paul was able to fix some code issues to improve location data Kent’s reporting to Paul today Put Rich in the loop Kent has been working a lot on that Chris is helping him try to run some code on the wave glider Kent is testing his code on SES- Phase 2 ask for 80 hours of Kent’s time. Made a lot of progress and wants to finish it. |
| Rachel Carson days September | Rich telepresence pH sensors. Macro cam ready |
| Squirty | We have batteries, but they need connectors. Finished schematics Connectors coming in August. Have cables but not connectors Go with same pump Parts are made Lining manifold up with cone How deep has Kim taken that driver board? Did one setup, ready to be put back together |
| Macro system | Testing worked. Need laptop with canon software Change laser battery |
| Solo | Ready to be tested |
| Snappy | Make more snappy boards Expect a PO Not till macro is working Making more snappies After October |
| Rover export: PMEL, NOC | Sent diagram New contact of someone who can make the spheres Chafey spheres |
| Rover-SES comms | Bring MF dunker, make sure davit works |
| Benthos modem | No news from benthos about new modem |
| pH sensor | Get ready to send out on carson in September. Get from Johnny next week |
| Papers | Yearly-hourly- compare community structre behavior to ecological variables Larissa’s ms paper- turning around for frontiers |
| Rover paper | resubmitted |
| SES command center | Crissy – Go through old deployments see X full for X long How many measurements can we make per batteries? This deployment doesn’t spin as fast before taking picture to hopefully help with piling up bit. Less bunching? This year- Can modify program based on images we collected What does the rover do differently once it detects the signal from the SES. Do a 50 m transect per event. The type of event that’s two per year 2018 -Check after Carson days |
| Proposal | Phase II submitted |
| Fathomnet | Gave her benthocodon Something that auto scans for Holos upon VARS upload |
| Eye-Ris camera | Eric Orenstein October 6-15 Paul Roberts will talk with us |
| Nitronic thimbles | Bending as we speak |
| October cruise | Can take full science crew Eye-RIS Foram cages Transects Elevator with macrocam Grab respirometers Cores Recover ADCP, Redeploy ADCP pH sensors put on ROV when we go to Station M, run once before put on Rover |
| ITS | Ken to get an email from Monique |
| Personnel schedules | Rich- Sept 24-October 1 |