| Feb 23, 2022 |
| --- |
| Lasers | Meeting with Dan Davis in person tomorrow is on. 2 pm |
| Loop and Cross | Ran on cruise- Kent ran it overnight. Great success. Rover sailed ~ 500 m from drop point. Focus on details. Be all that you can be Can we do this at mars with other targets? Wait till station m in spring |
| Rover modems | Old one is in lab. Where is it? |
| Macro system | Testing worked. On standby until next carson deployment |
| Snappy | Make more snappy boards Expect a PO Not till macro is working Making more snappies Alana to make setup- call in Rich to finish the working product Alana to check notes Need to work out bugs of new snappy. Don’t ask |
| Rover export: PMEL, NOC | Sent diagram New contact of someone who can make the spheres Chafey spheres After cruise |
| Cruise | Johnny dealing with lines. Ken to help Johnny with lines in high bay. More graham crackers |
| Papers | Larissa’s ms paper Oxygen –ask Henry to evaluate PAP data- FRAM Yearly-hourly- compare community structre behavior to ecological variables- Later |
| ITS | Any word from other PIs? |
| Carson days June | Iris? Macrocam Characterize particle environment |
| Future of Station M | Meeting with Colleen, Henry, Jeff Drazen, Tim Shaw, Ken, Crissy |
| Colleen | Revisions submitted Sebastian- Formalin – checking method before diving into samples |
| Personnel schedules | Crissy Feb 28 Rich is supposed to be on a Carson cruise March 1 – 3, and also taking a road trip March 14 - 25. Colleen End of March June Carson |

Take ken’s name off olmo’s