	Jan 12 2022 

	Lasers
	Need correction for distortion. Center of distortion is not the center of the image. Assymetrical barrel distortion. Sending pics to dan davis
Not doing lasers next Monday
Dan has been working on data from last calibration in June- got some promising results. Measure plastic animals
Nothing to report on leasure measure
Finished coalating last year’s data. Need to finish composing email to Dan Davis

	Loop and Cross
	Very interested and thinks it’s publishable research. But he can’t promise we’d have something by July. Paul was able to fix some code issues to improve location data
Kent’s reporting to Paul today
Put Rich in the loop
Kent has been working a lot on that
Chris is helping him try to run some code on the wave glider 
Kent is testing his code on SES- Phase 2 ask for 80 hours of Kent’s time. Made a lot of progress and wants to finish it. Wait until we have targets out there
Power limited Late Nov to End Feb because of low sun. 
Run the next time we’re out there with the glider- in End of April into mid May

	Rover modems
	MF is spare- if we get it, want to test. Sending down with LF with new ducer

	Macro system

	Testing worked.
On standby until next carson deployment

	Snappy
	Make more snappy boards
Expect a PO
Not till macro is working
Making more snappies
Alana to make setup- call in Rich to finish the working product
Alana to check notes
Need to work out bugs of new snappy. 
Don’t ask

	Rover export: PMEL, NOC
	Sent diagram
New contact of someone who can make the spheres
Chafey spheres
After cruise

	Cruise
	About a week/week and a half to get ready:
Rover
SES
Formalin mooring (w or w/out Dualie)
ADCP. 
Recover foram box at same time?
EyeRIS?
ESP

	SES prep
	Use 50/50 mix (DI/95% ethanol). Filter both with special filters.
Need to verify that the motor we want to replace is going to be the same amount of gear counts. Can Rich and Paul do that while we’re gone? Its connector is not compatible with the SES. Cut and reterminate. Measure carousel and gears to see if it’s the same.
Don’t have serial number on SES motor controller
Connector has to be done

	Rover troubleshooting
	LF needs to be loaded
MF – has it shipped? – check. What if it doesn’t show up? Just go with one. If it doesn’t work, then we’ll need to pull release pin with ROV
UDB and ducer- where are they?
Getting cables, junction box stuff from tim shed. Spare j box has not been tested. Will need to fix bad j box, do we have more re-enterable. Spare has not been filled with re-enterable compound. Johnny is thinking of a filled one. Lots of mysteries?
Jose is working on replacement optode cables.
Found corrosion on fluormeter camera, Cable was in question, but Johnny think’s it’s okay. 

	Releases, sediment trap controllers, pH sensors
	On Johnny’s bench like before
Controllers still on sediment traps and those are in the high bay
Squirty. If those are on, then put controllers and housings on. 

	Rover, SES comms
	Bring MF dunker, make sure davit works
Make sure we have the black line

	Dualie
	Camera settings? Near field- mount on frame without sealing housing to allow checking of settings.
Good to go once we change the battery 

	pH sensor
	Buy one or two more

	Papers
	Larissa’s ms paper
Oxygen –ask Henry to evaluate PAP data- FRAM
Yearly-hourly- compare community structre behavior to ecological variables- Later

	ITS
	Ken to get an email from Monique

	Current meter for macro cam
	FSI- current meter

	Future of Station M
	Meeting with Colleen, Henry, Jeff Drazen, Tim Shaw, Ken, Crissy

	Wave glider
	Ideally test Rover once it’s deployed.
Ideally get down there by 2 Feb.
Power limited due to reduction in solar power, especially if we’re running the modem. Hopefully we can deploy the Rover on the 2nd 
1- Aim to arrive 2 Feb
2- Late April/early May
3- Late July/early Aug
4- After Canon. Leave Canon on 12 Sept, then be at Station M by the 19th of September

	Colleen
	Working on getting Cindy’s paper’s accepted
Sebastian- Formalin –fixed material
Have method to test – 1ML. Representative. Not much
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	Rich is out the last week in January. Tahoe. Could test     Rover from there
Crissy- April some time




