	Jan 19 2022 

	Lasers
	Need correction for distortion. Center of distortion is not the center of the image. Assymetrical barrel distortion. Sending pics to dan davis
Not doing lasers next Monday
Dan has been working on data from last calibration in June- got some promising results. Measure plastic animals
Nothing to report on leasure measure
Finished coalating last year’s data. Need to finish composing email to Dan Davis

	Loop and Cross
	Very interested and thinks it’s publishable research. But he can’t promise we’d have something by July. Paul was able to fix some code issues to improve location data
Kent’s reporting to Paul today
Put Rich in the loop
Kent has been working a lot on that
Chris is helping him try to run some code on the wave glider 
Kent is testing his code on SES- Phase 2 ask for 80 hours of Kent’s time. Made a lot of progress and wants to finish it. Wait until we have targets out there
Power limited Late Nov to End Feb because of low sun. 
Run the next time we’re out there with the glider- in End of April into mid May

	Rover modems
	MF is spare- if we get it, want to test. 
LF modem works in air

	Macro system

	Testing worked.
On standby until next carson deployment

	Snappy
	Make more snappy boards
Expect a PO
Not till macro is working
Making more snappies
Alana to make setup- call in Rich to finish the working product
Alana to check notes
Need to work out bugs of new snappy. 
Don’t ask

	Rover export: PMEL, NOC
	Sent diagram
New contact of someone who can make the spheres
Chafey spheres
After cruise

	Cruise
	About a week/week and a half to get ready:
Rover
SES
Formalin mooring (w or w/out Dualie)
ADCP. 
Recover foram box at same time?
Load light stuff next Thursday. Big lifting next Friday

	SES prep
	Figure out motor.
Connector has to be done

	Rover troubleshooting
	Test tank worked just fine. Looks good and is ready for sea. Except for the modem.
Change batteries on bigger beacons. 

	Releases, sediment trap controllers, pH sensors
	Releases- need to test
Sed trap controllers- one not talking.Paul to check it? Or don’t we have a third trap in the container? 
Test those this afternoon

	Rover, SES comms
	Bring MF dunker, make sure davit works
Make sure we have the black line

	Dualie
	Dualie battery is not mounted yet but will be soon. Gonna pull everything out in next day or so. Possibly test Friday or Monday.

	pH sensor
	Buy one or two more

	Papers
	Larissa’s ms paper
Oxygen –ask Henry to evaluate PAP data- FRAM
Yearly-hourly- compare community structre behavior to ecological variables- Later

	ITS
	Ken to get an email from Monique

	Lines
	[bookmark: _GoBack]Ken and Johnny to go over.

	Current meter for macro cam
	FSI- current meter

	Future of Station M
	Meeting with Colleen, Henry, Jeff Drazen, Tim Shaw, Ken, Crissy

	Wave glider
	Ideally test Rover once it’s deployed.
Ideally get down there by 2 Feb.
Power limited due to reduction in solar power, especially if we’re running the modem. Hopefully we can deploy the Rover on the 2nd 
1- Aim to arrive 2 Feb
2- Late April/early May
3- Late July/early Aug
4- After Canon. Leave Canon on 12 Sept, then be at Station M by the 19th of September

	Colleen
	Working on getting Cindy’s paper’s accepted
Sebastian- Formalin –fixed material
Have method to test – 1ML. Representative. Not much

	Personnel schedules
	Rich is out the last week in January. Tahoe. Could test     Rover from there
Crissy- April some time




