	June 22, 2022 

	Laser measure
	Duane and dan met, will meet and go over code. Within 10%
Matlab- site license for all. Matlab and laser measure running. Checking calibrations

	Laser is back from Barry lab
	Mounted and aimed

	Loop and Cross
	Went well. Do it again in September, have enough to write it up.  

	Macro system

	Up and running, Tested all pieces of it. Overnight test of pic every five minutes, worked great. 
Positioned the laser.
It took the battery a very long time to charge.
Try to top off before leave. 
Changes that could make it easier. Make it an external battery. Can do every four minutes. It takes long enough to wake up that it might not be practical to have pic every minute or two. Overhead is about 30 seconds for wake up
Didn’t touch the camera.
Clear SD card and verify settings are the same
VHF beacon and strobe. Paul to check them today

	Cruise
	More graham crackers
Cherries

	Papers
	Larissa’s ms paper
Oxygen –ask Henry to evaluate PAP data- FRAM
Yearly-hourly- compare community structre behavior to ecological variables- Later

	Carson days June
	Fine to put eyeris and D samplers on
Alana- Reprogram lights for macrocam
Take POC measurements too
Paul has recharged but has to trickle charge
Eric-Eye-RIS 
Grace
5:30 for six
Bring our UDB and check the one on the Carson 
Check on weights for elevator
Take a spare

	September cruise
personnel
	Ken
Colleen-Crissy
Rich-Johnny
Paul-Henry
Erich R and Eric Orenstein
Larissa- ROV pilot

	Proposals
	SES_ Software- Rich lead engineer

Pelagic Benthic Coupling-
How much time will it take to put 

Ask for $ to write papers
Mati $ to work on papers
Engineering time in to write this up
Write papers or to document stuff for others
-Loop and Cross
-Inverted trap vs standard if everything works
-SES as command center the year after
Document Rover and SES mechanical documentation, software, and analysis, how to turnover (download data, change batteries, configure and redeploy), and maintain the instruments
-SES as command center
What’s the plan for the tripods? Take apart and put together? Store in Castroville inside?
Benthocodon
Yearly paper
Adding some usability to SES- tool to write a config file
John’s time in 2023 

	September cruise Science
	Recover everything
Iris
Try to collect larvacean houses in D-samplers to do DNA sequences
Collect aggregates on the seafloor

	Rover/SES comms
	Proof of concept the two communicating with each other
Range to rover wakes it up. Device enable line is not working correctly

	Grace
	[bookmark: _GoBack]Making plots

	Sachithma
	Working on getting software running

	Personnel schedules
	Paul- June 29-July 14
Rich- July 6-18
Rich- August 30-Sept 16
Ken- July 4-12 
Alana- July 22-Aug 2
Crissy- Labor day week
Paul- Aug 28-Sept 5th
Colleen 14-24 June arpa-E, then ocb (woods hole)


 
