	March 16, 2022 

	Lasers
	Dan will try to get to it in the next couple of weeks

	Loop and Cross
	Ran on cruise- Kent ran it overnight. Great success. Rover sailed ~ 500 m from drop point. Focus on details. Be all that you can be
Can we do this at mars with other targets? Wait till station m in spring

	Rover modems
	Is in Rover lab

	New deck box
	Still waiting

	Macro system

	Testing worked.
On standby until next carson deployment

	Snappy
	Make more snappy boards
Expect a PO
Not till macro is working
Making more snappies
Alana to make setup- call in Rich to finish the working product
Alana to check notes
Need to work out bugs of new snappy. 
Don’t ask

	Rover export: PMEL, NOC
	Chafey spheres- In highbay. They’re on pallettes, will go into tin shid up on the shelf. 

	Cruise
	More graham crackers
Cherries

	Papers
	Larissa’s ms paper
Oxygen –ask Henry to evaluate PAP data- FRAM
Yearly-hourly- compare community structre behavior to ecological variables- Later

	ITS
	Any word from other PIs?

	Carson days June
	Iris
Test flow 
Macrocam
Characterize particle environment

	September cruise
personnel
	Ken
Colleen-Crissy
Rich-Johnny
Paul-Henry
Erich R and Eric Orenstein
Larissa- ROV pilot

	September cruise Science
	Recover everything
Iris

	Rover/SES comms
	Proof of concept the two communicating with each other

	Personnel schedules
	[bookmark: _GoBack]Rich also taking a road trip March 14 - 25.
Paul Texas end of April to beginning of May
Paul- end of June to Mid July
Colleen last week of March
Crissy- 2.5 weeks late April early May
Johnny- some time


 
